CITY OF WANNEROO

Notice is hereby given that a Meeting of TECHNICAL SERVICES COMMITTEE will be held in Conference Room 1, Joondalup Civic Centre, Boas Avenue, Joondalup on WEDNESDAY, 12 NOVEMBER 1997 commencing at 6.00 pm.

LINDSAY DELAHAUNTY

Chief Executive Officer 	Joondalup

7 November 1997	Western Australia

# AGENDA

ATTENDANCES AND APOLOGIES

Committee Members:	Cr Ewen-Chappell - Chairman,

Cr O’Grady,	Cr Magyar,	Cr Taylor,

Cr Hollywood,	Cr Bombak,	Cr Lynn

PUBLIC QUESTION TIME

DECLARATIONS OF FINANCIAL INTEREST

CONFIRMATION OF MINUTES

MINUTES OF TECHNICAL SERVICES COMMITTEE MEETING HELD ON 8 OCTOBER 1997

PETITIONS AND DEPUTATIONS

REPORT NO:

TS301-11/97	JOONDALUP ADMINISTRATION CENTRE REFURBISHMENT - LETTING OF CONTRACTS - [605-2-1, 208-173-96/97(1 & 2), 208-054-97/98]	4

TS302-11/97	JOONDALUP ADMINISTRATION CENTRE AIR CONDITIONING CHILLERS AND MECHANICAL SERVICE SWITCHBOARD - [730-8-81]	14

TS303-11/97	RELOCATED HEPBURN AVENUE DUAL CARRIAGEWAY, HILLARYS - CONTRIBUTION TO DEVELOPER WORKS - [510-1900]	16

TS304-11/97	TENDER FOR CONTRACT NO 033-97/98 JOONDALUP CITY CENTRE LIGHTING MAINTENANCE - [730-8-1]	19

TS305-11/97	TENDER NUMBER 057-97/98 OLD YANCHEP ROAD SPRAY SEALING WORKS - [510-456]	22

TS306-11/97	TENDER NUMBER 047-97/98 CONSTRUCTION OF CAST INSITU CONCRETE PATHWAYS - VARIOUS LOCATIONS - [208-047-97/98]	25

TS307-11/97	VERGE PARKING - CORNER WEST COAST DRIVE AND MARINE TERRACE, SORRENTO - [510-0012, 510-2648]	27

TS308-11/97	PETITION REQUESTING INSTALLATION OF REMOVABLE BOLLARD/CHAIN LINK BARRIER BETWEEN CORWIN LANE & EMILA CLOSE, CURRAMBINE - [510-3683, 510-3684]	29

TS309-11/97	REMOVAL OF GRAFFITI - [210-7]	31

TS310-11/97	TENDER 036-97/98 CONTRACT LABOUR - [036-97/98]	41

TS311-11/97	PETITION - BRAZIER PARK PADBURY - [061-43]	43

TS312-11/97	PETITION - GALSTON PARK DUNCRAIG - [061-293]	45

TS313-11/97	NEWCOMBE PARK PADBURY - INSTALLATION OF WARNING SIGNS - [061-265]	47

TS314-11/97	WASTE MINIMISATION STRATEGY AND CHANGES TO RECYCLING PROGRAMME - [508-4]	49

BUSINESS FOR INFORMATION

B126-11/97	TECHNICAL SERVICES CURRENT WORKS - [220-0]	56

B127-11/97	40 KMS PER HOUR SCHOOL ZONES - [510-0]	66

B128-11/97	MONTHLY REPORT OCTOBER 1997 - PARKS LANDSCAPING SERVICES - [250-0]	69

GENERAL BUSINESS

CITY OF WANNEROO REPORT NO:  TS301-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR STRATEGIC PLANNING |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 605-2-1, 208-173-96/97(1 & 2), 208-054-97/98 |
| WARD: | ALL |
| SUBJECT: | JOONDALUP ADMINISTRATION CENTRE REFURBISHMENT - LETTING OF CONTRACTS |

SUMMARY

Council at its July meeting accepted the design in principle for the refurbishment and fitout work to be undertaken at the Joondalup Administration Centre and authorised the calling of tenders.  Tenders closed on the 27 October 1997.

Approval is sought from the Technical Services Committee as empowered by Council to accept the tender from Bridan Projects as the principal contractor for the refurbishment work at the Joondalup Administration Centre and the letting of the other associated contracts and adjustments to consultancy fees.  Approval is also sought for the disposal of surplus furniture presently housed within the Joondalup Administration Centre.

The scope of the work includes building refurbishment, fitout and technology upgrade to all floors of the Joondalup Administration Centre.

BACKGROUND

Council at its 23 July 1997 meeting resolved that it (Item FA126-07/97 refers):

“accepts the design in principle and lists for consideration in the draft 1997/98 budget an amount of $3.015m for the refurbishment and fit out work to be undertaken at the Joondalup Administration Centre as presented by the consultants Marshall Kusinski Design Consultants;

- authorises the documentation and calling of tenders for the Joondalup Administration Centre refurbishment and fit out work;

- accepts the tabled list of recommended contractors for the following categories of work:

Contract number 173-96/97 (1) - Fit Out Head Contractor

Bishop Projects Pty Ltd

Bridan Projects

Link Interiors

National Interiors

Contract number 173-96/97 (2) - Screen and Workstation Suppliers

Teknic Australia

Contract Office Interiors

Innerspace Commercial Interiors

Datafurn Office Interiors

Schiavello Commercial Interiors

Halworthy and Associates

Contract number 173-96/97 (3) - Mechanical Contractors

Matthew Hall

Mechanical Project Management

Envar Engineers and Contractors

Designair Engineering Services

Contract number 173-96/97 (4) - Electrical, data and Communications 	Contractors

Ralph M Lee

AMEC Australia Pty Ltd

Electec Pty Ltd

Williams Electrical

Contract number 173-96/97 (5) - Fire Services Contractors

No selection made

Contract number 173-96/97 (6) - Security services Contractors

No selection made

4.	delegates authority to the Technical Services Committee to award the tenders conditional on the acceptable tender price received for the project being within the estimated project budget;

5.	seeks a report on the appointment of a suitable real estate agency firm to pursue for evaluation purposes the options of rental or sale of Kingsley Community Centre.”

DETAILS

There were two late tenders received from the select tenderers and these appear in italic print.  In conformity with the Local Government (Functions and General) Regulations 1996 Part 4 “Tenders For Providing Goods Or Services Council is required to reject outright the late tender submitted by Bishop Projects Pty Ltd and Teknic Australia as prescribed in clause 18.(1) which states:

“A tender is to be rejected unless it is submitted at a place, and within the time, specified in the invitation for tenders”.

Tenders listed (1), (2) & (3) were received on the 27 October 1997 :

1.	Contract number - 173-96/97 (1) - Principal Fit Out Contractors

The Principal Contractor is responsible for administering, supervising and generally attending upon the execution of work under the contract by each of the sub-Contractors.  In this instance the Principal Contractor will manage the building refurbishment work in the set up of the new office layouts, the relocation of staff and their equipment in the staged works; new office furniture fitout and mechanical, electrical and general communications technology upgrade to all floors of the Joondalup Administration Centre.

Bridan Projects							$2,350,000.00

National Interiors							$2,436,919.00

Link Interior								$2,540,629.00

Bishop Projects Pty Ltd (late tender)	$2,197,485.00

The acceptable tender by Bridan Projects incorporates provisional sums of $650,000.00 for Screen and Workstation Suppliers contract number - 173-96/97 (2) and $40,000.00 for Waiting and Directors’ Visitors Chairs.

2.	Contract number - 173-96/97 (2) - Screen and Workstation Suppliers

The Screen and Workstation Suppliers Contractor is responsible for the supply and installation of screens, workstations and nominated joinery.  The cost for this work is incorporated in the Bridan Projects tender sum.

Datafurn Office Interiors						$655,091.00

Contract Office Interiors						$765,219.00

Schiavello Commercial Interiors					$695,081.00

Teknic Australia (late tender)	$691,070.00

The tender recommended by the consultants is Schiavello Commercial Interiors.  The Consultant recommends the Schiavello workstation system because compared to the other systems it is more robust in construction; it has better finishes, it is more serviceable; it has the ability to raise the heights of partition screens without totally replacing the initial screen; it comes with a five year availability of components parts and its quality allows this system to be more cost effective over its life cycle.

3.	Contract number - 054-97/98 - Tambour Door Metal Storage Units

The Tambour Door Metal Storage Units Suppliers Contractor is responsible for the supply and installation of Tambour door metal storage units and nominated work as documented.

Brownbuilt Metalux							$  89,964.35

Global (WA) Pty Ltd Access office					$  97,380.96

Datafurn Commercial Interiors					$107,605.00

Godfrey Office Interiors						$115,513.55

Dexion Interiors							$123,854.00

The tender recommended by the consultants is Brownbuilt Metalux.

The following tenders and costed schedules listed (4) to (10) were received and processed by the consultants or Council's Senior Purchasing Officer:

4.	Contract Office Chairs

Provisional sum for upholstering or replacement of office chairs	$50,000.65

Where office chairs are required, these will be charged against this sum with suppliers being selected from the State Contracts Directorate list.  The purchase of chairs will be deferred until the final stage of the works.  Base prices for each option in the choice of chairs were obtained by Council's Senior Purchasing Officer.

5.	Nominated Directors, Visitors & Foyer Waiting Chairs

A provisional sum of $40,000.00 was allowed for in the principal contract for the provision of a nominated sub-contractor for the supply of new Directors, Visitors & Foyer Waiting Chairs

Design Farm								$32,786.00

This criteria for this item has been provided by the consultants.  Design Farm is the only supplier meeting that criteria and are recommended by the consultants.

6.	Compactus

The Compactuses Units Supplier Contractor is responsible for the supply, delivery, relocation and installation of compactus metal storage units and nominated work as documented.

Dexion Australia							$12,479.00

Brownbuilt								$16,520.00

Datafile						    incorrect tender received

The tender recommended by the consultants is Dexion Australia.

7.	Metal Shelving

The Metal Shelving Units Supplier Contractor is responsible for the supply, delivery and installation of metal shelving units and nominated work as documented.

Brownbuilt								$  3,720.00

Dexion Australia							$  6,179.00

The tender recommended by the Consultant is Brownbuilt.

8.	Signage

The works comprises the supply, delivery and installation of signage and nominated work as documented.  Tenders received were assessed by the sub-consultants Wolhnich Design to determine conformity with the tender and signage schedule of cost documents.

Australian Graphics							$  16,330.00

Varisigns								$  16,395.00

Sign On								$  16,435.00

Wilson Engraving							$  19,100.00

Ascot Signs								$  25,980.00

The tender recommended by the signage sub-consultant is Sign On.

9.	Removalist

The Removalist is responsible for the temporary relocation of staff and office fixtures, relocating of off site staff to the Joondalup Administration Centre and moving non re-useable items from site to the auctioneers warehouse.  Staff will be directed as to how they should pack the labelled boxes to be provided to them for their relocation moves.

Grace Removals							$43,500.00

Keys Bros Removals							$55,000.00

Allied Pickfords					   non conforming Tender

The tender recommended by the consultants is Grace Removals.

10.	Vertical Plan Files

The consultants obtained prices from the main suppliers of the preferred vertical plan files.

Finchers								$  4,290.00

MacDougal Reprographics						$  4,580.00

The tender recommended by the consultants is Finchers

11.	Pinboards & Whiteboards

Existing pinboards & whiteboards to be reused			$  7,500.00

This is a provisional allowance for the relocation of exiting fixtures

Surplus Furniture Disposal

As part of their management of the project Marshall Kusinski Design Consultants will engage a removalist firm to relocate furniture for storage before sale as required during the staged refurbishment of the Joondalup Administration Centre.

The consultants have generally designed for new workstations and furniture.  There will be re-use where appropriate of vertiplan storage, selected clerical chairs, pinboards and whiteboards.

Council in conformity with the Local Government Act 1995 is required to dispose of surplus assets by public sale.  Selection of auctioneers will be from firms listed upon the State Contracts Directorate for the current period.  All surplus furniture will be deposited into a warehouse before sale by public auction.  The objective is to avoid the high cost associated with the double handling of bulky furniture.

Other options available to Council for the disposal of surplus furniture and equipment are:

- to reassign specific items for re-use by Council;

- to grant community groups first preference to collect freely and/or purchase furniture and equipment.

- it is proposed that information is sought from facility managers so that where possible their furniture requests are met from the surplus furniture generated at the Joondalup Administration Centre.

The removalist will schedule all furniture not to be reused as it is moved off site.  This inventory will be retained for Council's record so disposed furniture and equipment can be written out of the asset ledger and be utilised by the auctioneers as a public tender sales list.

Existing furniture presently located at the Wanneroo Depot and Kingsley Welfare Centre will be left in place after Council staff are relocated to the Joondalup Administration Centre until an evaluation of options for these facilities is made and reported to Council.

Once acceptance of the works have been obtained and the contract commenced work on the appointment of a suitable real estate agency firm to pursue for evaluation purposes the options of rental or sale of Kingsley Community Centre will be undertaken and reported to Council.

COMMENT/FUNDING

The funding for this project comprises the following amounts as listed in the 1997/98 Budget:

Municipal Funded - Carried Forward Works (acc 20175)	$468,900.00

Municipal Funded - 1997/98 New Works (acc 20179)	$1,420,100.00

Reserve Funded - 1997/98 New Works (acc 20179)	$1,128,000.00

Municipal Funded  - 1997/98 New Works (acc 20175)	$7,500.00

Total funding available :	$3,024,500.00

Project costing :

1.	Bridan Projects (lowest principal tender  173-96/97 (1))	$2,350,000.00

2.	Schiavello Comm. Interiors (PC $650,000.00-$695,081.00

173-96/97 (2))		$45,081.00

3.	Brownbuilt Metalux (054-97/98)	$89,964.35

4.	Contract office chairs 	$50,000.65

5.	Design Farm (nominated chairs PC $40,000.00-$32,786.00)	($7,214.00)

6.	Dexion Australia (Compactuses)	$12,479.00

7.	Brownbuilt (Metal Shelving)	$3,720.00

8.	Sign On (signage)	$16,435.00

9.	Grace Removals (Removalist)	$43,500.00

10.	Finchers (Vertical Plan Files)	$4,290.00

11.	Pin & Whiteboards	$7,500.00

12.	Furniture dismantling before removal	$10,000.00

13.	Contingency (3%)	$87,630.00

Sub total (1-13)	$2,713,386.00

Consultancy fees for:

Marshall Kusinski Design Consultants

(6% of $2.713M+$10,800.00 architectural)	$173,603.00

Norman Disney & Young (electrical & mechanical engineers)	$56,355.00

Ralph Beattie Bosworth (quantity surveyors)	$7,000.00

Airey Ryan Hill (structural engineers)	$2,000.00

Wolhnich Design (signage specialist)	$6,110.00

Sub total for consultants fees	$245,068.00

Total Project Costing	$2,958,454.00

Funding Surplus    ($3,024,500.00 - $2,958,454.00)	$66,064.00

Additional Costing

Estimated costs which will be outside the contract and controlled by the Council or the consultants and need to be funded from the same funding source include the following:

- Upgrade of Council's insurance costs	$10,000.00

- Building licence fee not included in contract cost ($1.6m*0.004)	$10,000.00

- Estimated cost for Fujitsu to relocate computer equipment	$30,000.00

- Costs for new network cards	$2,500.00

- Costs for switch to serve new 100 MEG sliding fibre optic modules	$2,900.00

- Relocation of old chamber furniture (committed)	$2,100.00

- EFTPOS outlet costs	$2,000.00

- NEC reprogramming of PABX	$3,000.00

- Access control keys	$1,500.00

Total									      $64,000.00

The above items will be deducted from the funding surplus ($66,046.00 - $64,000.00)

Exclusions

The following items are excluded from the documented works:

- budget adjustment for the sale of existing furniture

- refurbishment of existing core areas such as lifts, toilets, tea prep. and stairs

- works external to the building including verandahs, third floor terrace and roof

- new mechanical equipment

- upgrade to the PABX

CONSULTANTS FEES

Council at its 16 April 1997 meeting resolved acceptance of the consultants for tender ref:208-165-96/97 (Item FA40-04/97 refers) in the following terms:

- agrees to the appointment of Marshal Kusinski Design Consultants to provide the service required as presented in the consultancy tender brief reference : 165-96/97 for the City of Wanneroo Joondalup Administration Centre refurbishment at Boas Avenue Joondalup;

- for the sum of to a maximum of $170,950; plus $44,950.00 for Norman Disney and Young; and $6,000.00 for Ralph Beattie Bosworth as fees where these two firms will act as sub consultants to Marshal Kusinski Design Consultants.

As the scope of the work has increased and there has been a need to appoint other sub-consultants the consultants fee component of the project budget has also increased.  As an upper limit was placed on the fees for Marshal Kusinski Design Consultants this needs to be removed but be in keeping with the principle of the previous agreement which called for this fee to be 6% of the Contract Sum plus the engagement and payment of sub consultants as deemed necessary.

TIMING FOR THE WORK

The schedule of work as documented and to be confirmed by the successful tenderer will be undertaken within the following time schedule:

Technical Services Committee power to act		Wednesday 	12 November 1997

Notify Tenderers					Friday 		14 November 1997

Sign Contract Documents				Friday 		14 November 1997

Commence staged construction 			Monday 	24 November 1997

Stage (1) Refurbish Floor 3				            7 weeks to 7 January 1998

No Christmas break

Stage (2) Relocate Ground Floor Staff to level 3	    week end of 10/11 January 1998

Stage (3) Refurbish Ground Floor			         5 weeks to 12 February 1998

Stage (4) Relocate 3 Staff to Ground Floor		  week end of 14/15 February 1998

Stage (5) Relocate Floor 1 Staff to Floor 3		  week end of 14/15 February 1998

Stage (6) Refurbish Floor 1				    	 5 weeks to 18 March 1998

Stage (7) Relocate Floor 3 Staff to Floor 1		      week end of 21/22 March 1998

Stage (8) Relocate Staff Floor 2 to Floor 3		      week end of 21/22 March 1998

Stage (9) Refurbish Floor 2					    5 weeks to 22 April 1998

Stage (10) Relocate Staff Floor 3 to Floor 2		         week end of 25/26 April 1998

Stage (11) Relocate External Staff to Floor 3			  week end of 2/3 May 1998

RECOMMENDATION

THAT the Technical Services Committee as empowered by Council:

1	agrees to proceed with the refurbishment work at the Joondalup Administration Centre, Boas Avenue Joondalup; as the acceptable principal tenders and sum of management costs and priced items received for the balance of the works are within the project budget;

2	accepts the tender of $2,350,00.00 from Bridan Projects as the principal contractor for the documented refurbishment work at the Joondalup Administration Centre, Boas Avenue Joondalup;

3	accepts the tender of $695,081.00 (in lieu of the PC sum of $650,000.00) from Schiavello Commercial Interiors for the supply of screen and workstations as a sub-contractor to the above refurbishment work at the Joondalup Administration Centre, Boas Avenue Joondalup;

4	accepts the tender of $89,964.35 from Brownbuilt Metalux for the supply of Tambour metal storage units as a sub-contractor to the above refurbishment work at the Joondalup Administration Centre, Boas Avenue Joondalup;

5	accepts the sum of $32,786.00 from the nominated firm of Design Farm for the supply of directors, visitors & foyer waiting chairs as recommended by the consultants;

6	accepts the tender of $12479.00 from Dexion Australia for the supply of compactuses as recommended by the consultants;

7	accepts the tender of $3,720.00 from Brownbuilt for the supply of compactuses as recommended by the consultants;

8	accepts the tender of $16,435.00 from Sign On for the supply of signage as recommended by the consultants;

9	accepts the tender of $43,500.00 from Grace Removals for removalist services as recommended by the consultants;

10	accepts the tender of $4,290.00 from Finchers for the supply of vertical plan files as recommended by the consultants;

11	agrees to the signing of the contract documents;

12	accepts that Marshall Kusinski Design Consultants manage the sale of surplus furniture by disposal off site into a warehouse for sale by public auction;

13	accepts that on completion of the works the consultant Marshall Kusinski Design Consultants fee as 6% of the sum of the contracts, plus sub-consultants fees be adjusted in the prescribed terms with respect to the various contracts comprising this project.

JS:RF/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS302-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 730-8-81 |
| WARD: | ALL |
| SUBJECT: | JOONDALUP ADMINISTRATION CENTRE AIR CONDITIONING CHILLERS AND MECHANICAL SERVICE SWITCHBOARD |

SUMMARY

This report deals with the condition of the No: 1 Chiller in the air-conditioning system and the mechanical services step controller in the Joondalup Administration Centre and recommends the provision of $25,000 for urgent repairs and replacement of both units in accordance with the Consulting Engineers report.

BACKGROUND

Norman Disney and Young’s report of 22 September 1997 advised the following:

1.	Step Controller

The mechanical service to the Joondalup Administration Centre is controlled by a ‘step controller’ which is used on the daily start-up initiation and controls the sequence of major items of plant, ensuring load limitation and correct sequencing.

The micro-switches and cams have worn during eighteen years of operation causing erratic operation.  The unit is in need of replacement.

Rather than replace the unit with another step controller it is recommended that the unit be removed and the operation be taken over by the DDC (Dedicated Digital Control) to allow monitoring and more precise adjustment.

Norman Disney and Young advises that the cost for this work is as follows:

Remove old unit and wiring and rewire to DDC		$3,275.00

Provision for new area on DDC controller			$2,003.00

------------

Total Cost							$5,278.00

========

2.	Overhaul of Two Chillers

“We are in receipt of the attached facsimile from DES in regard to the current problems with the ‘No: 1 chiller. The chiller has been failing on what has now been identified as low oil pressure............once the machine is fully loaded.

This indicates the unit is in need of a full overhaul.  We note both chillers are booked for a major overhaul this financial year.  We would recommend that chiller overhaul be carried out immediately before the warm weather arrives to ensure the unit will be fully available for the summer months.”

The quoted cost for the overhaul of both chillers is between $6,700.00 and $7,000.00 each, not including crankshaft repairs/replacement if required.

Two chiller overhauls					$14,000.00

Provide for two crankshaft repairs/replacement	$  5,000.00

Total cost						$19,000.00

Both items of repairs are necessary and Norman Disney and Young recommends that the step controller should be replaced as soon as possible to avoid a malfunction causing a major failure of items of plant.

The total cost is $24,278.00 and although funds are budgeted for routine maintenance of the plant these items are outside the scope of these funds.

RECOMMENDATION

THAT Council:

1	accepts the report from the consulting engineers Norman Disney & Young, relating to the Joondalup Administration Centre Air Conditioning Chillers and Mechanical Service Switchboard;

2	authorises, BY AN ABSOLUTE MAJORITY, under Section 6.8 (1) of the Local Government Act 1995, the over expenditure of $25,000 for the repair of the chillers and the replacement of the step controller to the Joondalup Administration Centre with DDC control.

JAJ:PRG

v:report\aconmtce.doc

CITY OF WANNEROO REPORT NO:  TS303-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 510-1900 |
| WARD: | SOUTH WEST |
| SUBJECT: | RELOCATED HEPBURN AVENUE DUAL CARRIAGEWAY, HILLARYS - CONTRIBUTION TO DEVELOPER WORKS |

SUMMARY

The current Local Structure planning for Lot 7 Hepburn Avenue, Hillarys is based on the adjacent section of Hepburn Avenue between Howland Road and West Coast Drive being converted to a “Boulevard” with service roads.  This concept results in relocation of the existing carriageway and proposed dual carriageway.  The City is currently dualling the section of Hepburn Avenue between Marmion Avenue and Howland Road.  As the developer proposes to construct the “Boulevard” works a contribution from the City, based on constructing a standard dual second carriageway, is proposed.

BACKGROUND

The developer (Estates Development Company) of Lot 7 Hepburn Avenue, Hillarys is proposing a new subdivision layout that incorporates service roads onto the Regional Roads of Hepburn Avenue and West Coast Drive.  This concept reflects recent planning guidelines of the Community Codes being promoted by the Ministry of Planning.

With regard to the Regional roads such as Hepburn Avenue, an integrator arterial is proposed that features full frontage access to service roads incorporating a “Boulevard” dual carriageway.  While the road will still function as a dual carriageway, the main change is that a lesser median width of 3 metres instead of the standard 7.4 metres will be constructed.  This “Boulevard” on Hepburn Avenue extends between the existing roundabout at West Coast Drive and a roundabout proposed at Howland Road.

While the City did not support the concept of a roundabout at Howland Road due to concerns on the function and traffic volume imbalance between an Arterial Road and local road connection this has been approved by the State Planning Commission.

The standard dual carriageway layout and revised “Boulevard” concept are shown on Attachments 1 and 2 respectively.

DETAILS

The City’s proposal for this section of Hepburn Avenue comprises:

(1)	retention of the existing northern carriageway pavement;

(2)	construction of the southern carriageway pavement to a width of 8.5m;

(3)	upgrading of the Howland Road junction;

(4)	construction of minimal main line drainage, as per current dual second carriageway standard;

(5)	upgrading of the existing street lighting to include buried steel poles with twin outreach arms on the median.

The Developer’s proposal comprises:

(1)	reconstruction of the existing northern carriageway on a new alignment;

(2)	construction of the southern carriageway pavement to a width of 8.5m;

(3)	reconstruction of the Howland Road junction to incorporate a roundabout;

(4)	construction of both carriageways to a fully kerbed and drained standard;

(5)	upgrading of the existing street lighting to incorporate frangible street poles in the median.  This type of pole is considered necessary because of the narrow median.

COMMENT/FUNDING

Council approved $1,000,000 in the Budget for the duplication of Hepburn Avenue between Marmion Avenue and West Coast Drive.  The construction estimate for the section of Hepburn Avenue between West Coast Drive and Station 580 (to the east of Howland Road) is $328,700.

Wood & Grieve Pty Limited, the engineering consultant for the Estates Development Company, has advised that estimated contract sum for the “Boulevard” and roundabout proposal, including design and supervision fees, is $430,000.  Construction of the “Boulevard” proposal has been accepted as the responsibility of the Developer and to assist with the co-ordination of this project with Council’s works to the east, it has been agreed that tenders for the works will be sought from the following pre-qualified contractors:

Marsh Earthmoving

R J Vincent & Company

WA Gravel & Paving

Malavoca

Croker Construction (WA)

Ertech Pty Limited

Tenders will close on 10 November 1997 and the start of works is programmed for early December.

Hepburn Avenue is a regional road and upgrading works are the responsibility of Council.  Funds have been set aside in the Budget for the duplication of Hepburn Avenue between Marmion Avenue and West Coast Drive in accordance with the current standards for this class of road.

The developer of Lot 7 Hepburn Avenue proposes to upgrade Hepburn Avenue to a Boulevard standard between Station 580 and West Coast Drive at a higher cost.  This proposal incorporates a roundabout at Howland Road.

As Council has approved funding for Hepburn Avenue, it is considered equitable that it contributes $328,000, being the estimated cost of its works, to Estate Development Company for the upgrading of Hepburn Avenue to the “Boulevard” standard.  Payment of this contribution would be on the basis of progress claims associated with contract payments.

RECOMMENDATION

THAT Council:

1	contributes to Estates Development Company an amount of $328,700, being the estimated cost of duplicating Hepburn Avenue between Station 580 and West Coast Drive, to allow for the upgrading of this section of Hepburn Avenue to the “Boulevard” standard and incorporating a roundabout at Howland Road, as shown on Attachment 2 to Report No TS303-11/97 at an estimated total cost of $430,000;

2	makes payment of its contribution on the basis of progress claims submitted by Wood & Grieve and Grieve Pty Limited in accordance with completed stages of the contract for the construction of Hepburn Avenue to the “Boulevard” standard.

pp:drb:hy

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS304-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 730-8-1 |
| WARD: | ALL |
| SUBJECT: | TENDER FOR CONTRACT NO 033-97/98 JOONDALUP CITY CENTRE LIGHTING MAINTENANCE |

SUMMARY

Funds have been approved in the budget for the maintenance of street lights in the Joondalup City Centre which have become Councils responsibility.  Tender Number 033-97/98 for the Joondalup City Centre Lighting Maintenance was advertised on 16 August 1997 and closed on 8 September 1997.  The tender submissions have been evaluated by Electrical Technology Consultants and it is recommended that Council accepts the tender of High Speed Electric Pty Limited.

BACKGROUND

The street lights installed in the Joondalup City Centre are non-standard decorative lights and are not maintained by Western Power.  The developer (LandCorp) maintained these installations for two years after the date of practical completion for each stage.  At the completion of this two year period the maintenance responsibility of street lighting in Joondalup City Centre has passed on to the City.  Since these are special installations and require continuous attention, a tender was advertised to commission a contractor to undertake the maintenance works for a 12 month period from the date of signing of the contract documents.

Part 1 of the tender includes four periodical inspections in the months of December, March, June and September.  The December and June inspections are comprehensive and involve the night-time verification of operation of lamps, minor paint touch ups, lubrication of nuts and bolts, removal of chewing gum and graffiti, cleaning of all luminaires, listing of major faults/damage and completion of maintenance log book.  The March and September inspections are the night-time inspections to verify the operation of lights.

Part 2 of the tender includes the unit rates for undertaking the on demand repairs to rectify the faults and damage to the street lighting.

DETAILS

Four tenders were received and the summary of the submissions is shown on Attachment 1.  Stork Electrical Pty Ltd originally submitted the lowest price of $28,330 for the item no 1 but subsequently revised it to $49,330.00.  This price revision by Stork Electrical was considered inappropriate and also it made its tender the second lowest after High Speed Electrical Pty Ltd for item 1.

In view of the detailed electrical requirement of the work involved, it was appropriate to commission electrical consultants to review the tenders.  Electrical Technology Consultants (ETC) was commissioned to review the tenders and give recommendations on a suitable tender, as this company undertook the design and supervision of these street lighting installations on behalf of LandCorp.

ETC has reviewed the tenders and accessed their capacity to suitably handle this maintenance project.  ETC has submitted a detailed report and recommended that the Council should negotiate with the lowest tenderer, High Speed Electric Pty Ltd, to include additional items and revise other originally tendered unit rates.  The items requiring revision included replacement of control gear and replacement of poles.  New unit prices were sought from High Speed Electric Pty Ltd for the supply and replacement of components of control gear such as ballast, fuses and capacitors and for the hire of cherry picker (Refer to Item Numbers 2.13 to 2.16 - Attachment 2).  The prices for replacement of poles were revised to include the allowance for the reinstatement of brickpaving, landscaping, disconnection and reconnection of luminaires.  ETC considers High Speed Electric Pty Ltd to be capable and has the knowledge to take up the maintenance works as per the specifications.

COMMENT/FUNDING

Since ETC has been involved with the Joondalup City Centre Lighting Project and is well versed with the maintenance requirements, its recommendation on the tenders was supported and revised prices were negotiated with High Speed Electric Pty Ltd.  The prices submitted by High Speed Electric Pty Ltd are shown on Attachment 2.

Funds of $62,000 (Account No 37662) have been provided in the current financial year’s Budget for the maintenance of Joondalup City Centre Lighting.  The lump sum price of the recommended tenderer for the item no 1 works scheduled in the current financial year is $45,608.40, which is within the funding provisions.  The remaining funds will be used for on demand repairs.  It is recommended that Council accepts the tender of High Speed Electric Pty Ltd.

RECOMMENDATION

THAT Council:

1	accepts the tender of High Speed Electric Pty Ltd for Tender Number 033-97/98 Joondalup City Centre Lighting Maintenance with a lump sum price of $45,902.10  for item no 1 and unit rates as shown at Attachment 2 to Report No TS304-11/97;

2	agrees to the signing of the contract documents.

HS

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS305-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 510-456 |
| WARD: | NORTH |
| SUBJECT: | TENDER NUMBER 057-97/98 OLD YANCHEP ROAD SPRAY SEALING WORKS |

SUMMARY

The reconstruction of Old Yanchep Road between Nisa Road and Cutler Road to a 6.0 metre wide stone chip seal is currently underway and is programmed for completion by the end of the year.

In the past, it was standard practice for the day labour workforce to undertake the aggregate spreading operations on road projects with the bitumen spraying and aggregate supply components of the works carried out by annual supply contractors.  It is considered more cost effective and safer to use contractors for the whole of the sealing operation.

Tenders were called in October 1997 for these sealing operations and it is recommended that Council accepts the tender submitted by Pioneer Road Services.

BACKGROUND

The day labour workforce had previously undertaken spray sealing operations up until the beginning of this year.  At that time, the workforce was restructured into construction and maintenance work units to provide work outcomes based on multi-skilling to optimise efficiencies in order to successfully compete for future Council work.  The manning levels remained the same after this restructuring process.

The capacity to maintain adequate specialist skills for spray sealing work in any one crew was sacrificed in this process.  This operation is now ideally suited for sub-contracting out into a competitive market which is likely to provide spray sealing at low cost.

Contractors also have the advantage of remotely operated computerised spreader boxes on their trucks which allow safer aggregate spreading operations than using manually operated spreader boxes, as was the practice for day labour spray sealing operations.

DETAILS

The Perth metropolitan area is well serviced by bitumen spray seal contractors.  Main Roads WA and many metropolitan municipalities have been using contractors successfully for many years to undertake spray seal operations to a high standard and competitive costs.

The operations is a specialist area of expertise and remotely operated spreader gates from the cabin of spreader trucks have become the new industry standard due to the risk of injury to workmen that operate the gate manually while walking behind the truck.

Since only a small number of spray sealing operations are carried out each year, it is not considered appropriate to continue keeping the workforce trained for this operation or to equip the trucks with remote spreader box controls.  The estimated cost to upgrade Council’s trucks to this standard to undertake sealing works in accordance with current safety requirements if $15,000 per truck.  This expense is not supported in view of the small number of sealing works undertaken by the Construction and Maintenance Services Units.

The required spray seal operation in Old Yanchep Road is a project which should be tendered separately from the existing bitumen spray and aggregate supply contracts in the interests of maintaining a high level of safety and to ensure that only one entity is responsible for the 12 months maintenance period.  To utilise a combination of contractors under the existing annual tender arrangement would not ensure the same degree of assured quality control.

The tenders that have been received are as follows:

CRS Emoleum Road Services	:	$43,043.60

Pioneer Road Services	:	$46,171.25

RNR Contracting	:	$51,325.25

Boral Asphalt	:	$55,808.60

COMMENT/FUNDING

The tendering out of this spray sealing operation will provide a good trial to determine the merits of outsourcing this type of work in future to achieve an optimum combination of quality, safety and cost.  It will also allow the tender documentation to be tested and refined before consideration is given to contracting out all sealing and resealing works.

The tender submissions comply with the specification with the most competitive bid being $43,046.60 from CSR Emoleum Road Services.  However, there is concern that this company has only one aggregate spreader truck with an automated spreader box operated from within the cabin.  This project requires at least two trucks to be spreading aggregate at any one time and, therefore, CSR Emoleum Road Services would be utilising at least one truck with a manually operated spreader gate that requires a gate operator to walk behind the truck.  Furthermore, CSR Emoleum Road Services cannot give its assurance that the truck with the automated spreader box will be available for the Old Yanchep Road sealing operation.

One of the primary goals of putting this work out to tender was to ensure that the spray sealing operation was carried out in the safest manner possible by removing the risk of speader gate operators being run over.  It is imperative that optimal occupational safety methods are employed in accordance with current best practice.

It is for this reason, and the fact that an automated spreader box operation offers improved aggregate spreading rate accuracy, that the next lowest conforming bid of $46,171.25 from Pioneer Road Services is the preferred tenderer on this occasion.  (The bid is $3,127.65 higher than the lowest bid).  This figure is less than the amount allowed in the construction estimate for the sealing works.

Pioneer Road Services is very reputable and has its entire spreader truck fleet fitted with automated spread boxes.

RECOMMENDATION

THAT Council:

1	accepts Tender Number 057-97/98 from Pioneer Road Services to undertake the spray sealing of Old Yanchep Road between Nisa Road and Cutler Road for the lump sump price of $46,171.25;

2	agrees to the signing of the contract document.

PWC

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS306-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 208-047-97/98 |
| WARD: | ALL |
| SUBJECT: | TENDER NUMBER 047-97/98 CONSTRUCTION OF CAST INSITU CONCRETE PATHWAYS - VARIOUS LOCATIONS |

SUMMARY

As part of the Budget deliberations, Council approved a footpath construction programme that was beyond the resource capacity of its annual footpath contractor.  It was agreed that the construction of a number of footpath upgrading projects would be subject to a separate contract.

Tender Number 047-97/98 was advertised in September 1997 for the upgrading of specified slab footpaths to the insitu concrete standard in Greenwood, Warwick, Kallaroo, Girrawheen and Wanneroo.

This report addresses the submissions and recommends that Council accepts the tender submitted by Austral Concrete.

BACKGROUND

At its meeting on 28 May 1997, Council approved the extension of annual Contract Number 20-96/97 Construction of Concrete Footpaths, Dual Use Paths, Vehicle Crossing Places and Repairs to Concrete Footpaths and Dual Use Paths to Maxwell Peter Hilliard for a further twelve (12) months from 1 July 1997 to 30 June 1998 under the current prices, terms and conditions (Item TS141-05/97 refers).

As part of the Budget deliberations it was confirmed by Council’s contractor, Maxwell Hilliard, that he had insufficient resources to accommodate all footpath and dual use path works proposed in the 1997/98 Budget.  Mr Hilliard agreed that a portion of works could be undertaken by an alternative tenderer.  On this basis, a number of projects were selected for inclusion in Tender Number 047-96/97.

COMMENT/FUNDING

Tender Number 047-96/97 closed on 30 September 1997 and details of the submissions are shown on Attachment 1.  The low tender of Four Seasons Pty Limited is well below the current market rate for footpaths and further details were sought from this company.  It was subsequently confirmed that an incorrect square metre rate was included in the pricing.

Four Seasons Pty Limited was given the opportunity to either undertake the footpath construction works in accordance with the tender specification for the total price of $116,839.80 or withdraw its tender submission.  The option to withdraw its tender was accepted by Four Seasons Pty Limited.

The next lowest tenderer, Austral Concrete (formerly R & K Concretors), has previously undertaken work to a high standard within the City of Wanneroo and is recommended accordingly.  The tender price of $150,037.50, inclusive of $5,000 contingency, is within the Budget provision of $209,600 for these footpath works.  Additional verge adjustment and reticulation repair costs associated with these footpath works will need to be accommodated from this Budget amount..

RECOMMENDATION

THAT Council:

1	accepts the tender of Austral Concrete for Tender Number 047-97/98 Construction of Cast Insitu Pathways Various Locations with a lump sump price of $150,037.30 including $5,000 as contingencies to be expended as authorised in writing by the Manager, Engineering Construction and Maintenance Services;

2	agrees to the signing of the contract documents.

drb:hy

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS307-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 510-0012, 510-2648 |
| WARD: | SOUTH WEST |
| SUBJECT: | VERGE PARKING - CORNER WEST COAST DRIVE AND MARINE TERRACE, SORRENTO |

SUMMARY

Verge parking adjacent to the boat yard on the corner of West Coast Drive and Marine Terrace, Sorrento is having a negative impact on the verge condition and compromising pedestrian safety.  A verge parking ban to prevent this activity is submitted for consideration.

BACKGROUND

For some time, local residents have been concerned with the practice of verge parking adjacent to the boat yard on the corner of West Coast Drive and Marine Terrace, Sorrento.  Vehicles have been observed on several occasions using the verge area to park and, in some instances, also to service boats/boat engines.  While there is an existing ‘NO STANDING’ prohibition and an existing footpath (parking on a footpath is prohibited under the Parking Facilities Local Laws), vehicles continue to park in this area.  A copy of the existing parking prohibition is shown on Attachment 1.

DETAILS

Due to the constant use of the verge for parking the area between the footpath and kerb has become unstable, and when the footpath is obstructed by vehicles, pedestrians are forced to use the carriageway to pass.  Both the damage to the verge and obstructing the footpath compromise pedestrian safety.

On this basis, it is proposed to amend the existing prohibition to ‘NO STANDING ANYTIME CARRIAGEWAY OR VERGE’ adjacent to the boat yard along West Coast Drive and Marine Terrace.  To ensure the prohibition is enforced it will be supported by the installation of pine bollards.  A copy of the amended parking proposal is shown on Attachment 2.

COMMENT

While the proposal will address illegal parking on the verge area adjacent to the boat yard, the possible impact on the surrounding area will need to monitored.  Any further action with respect to the provision of on site parking may be required under the terms of the Development approval for this site.

RECOMMENDATION

THAT Council:

1	amends the existing ‘NO STANDING ANYTIME’ signs in West Coast Drive at the Marine Terrace junction to ‘NO STANDING ANYTIME CARRIAGEWAY OR VERGE’ as shown on Attachment 2 to Report No TS307-11/97;

2	amends the existing ‘NO PARKING ANYTIME’ signs on the north side of Marine Terrace between West Coast Drive and Lot 128 to ‘NO STANDING ANYTIME CARRIAGEWAY OR VERGE’ as shown on Attachment 2 to Report No TS307-11/97.

bl

v:\reports\ere1107.doc

CITY OF WANNEROO REPORT NO:  TS308-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 510-3683, 510-3684 |
| WARD: | CENTRAL |
| SUBJECT: | PETITION REQUESTING INSTALLATION OF REMOVABLE BOLLARD/CHAIN LINK BARRIER BETWEEN CORWIN LANE & EMILA CLOSE, CURRAMBINE |

SUMMARY

At Council’s meeting of August 1997, a 21-signature petition was received from Currambine residents requesting the installation of removable bollards or alternatively chain link type barriers to close off Corwin Lane to through traffic between Clermont Gardens and Emila Close.

BACKGROUND

Clermont Gardens and Emila Close are roads that have been planned to function primarily as cul-de-sac but having a laneway (Corwin Lane) linking these two roads.  The traffic volumes on these roads are not anticipated to be high.  The purpose of linking the cul-de-sac bulbs is to allow for connectivity within the suburb and also to provide the City’s waste disposal trucks a through road connection to serve the lots in laneways.  The layout is shown on Attachment 1.  Corwin Lane has a 5.0 metre pavement width and has been designed as a low speed street environment.  The requested installation of a barrier at Emila Close will create Corwin Lane as a disconnective laneway.  There has been subdivision road planning featuring disconnected laneways.  These disconnected laneways are generally blocked off with bollards allowing only pedestrian movement and no through vehicular traffic.  Bin pads are constructed at the cul-de-sac heads for residents living in the disconnected laneway to locate their bins for collection.  However, in the recent planning stages of subdivisions, disconnected laneways have been discouraged to enhance permeability unless the connection results in a road network that provides a “short-cut” to local distributor roads.  This would also result in high volumes of through traffic on a laneway which would be undesirable.

DETAILS

The residential road layout around Corwin Lane and Clermont Gardens does not appear to promote through traffic on either of the roads.  The only traffic that would utilise this particular circuitous route would be three or four other properties on Emila Close.  It is anticipated that vehicular traffic would utilise a more direct route via Marco Polo Mews then onto Bergalia Mews to access Caledonia Avenue.

COMMENT

While noting the residents concerns, it is not the through traffic nature of this road which is of concern but the driver behaviour of vehicles using this lane. The traffic through Clermont Gardens would be no different to that of other cul-de-sac roads or linking lanes of this form.  The narrow pavement widths and short nature of the streets would not be conducive to high speeds.  The majority of the users would be familiar with the low speed residential function of these roads.  There is vast number of similar treatments of this form that exists within the City and it is considered that an approval in this instance would create an undesirable precedent.

RECOMMENDATION

THAT Council:

1	does not permit the installation of removable bollards or chain link type barriers in Corwin Lane, Currambine between Emila Close and Clermont Gardens;

2	advises the petitioners accordingly.

BC

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS309-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 210-7 |
| WARD: | ALL |
| SUBJECT: | REMOVAL OF GRAFFITI |

SUMMARY

The Graffiti Program’s Acting Project Co-ordinator has on behalf of the Perth City Mission (PCM) submitted a proposal for the removal of graffiti from face brick fences abutting public open space.  Part of the proposal would require Council to contribute $75,000 as its contribution to fund a pilot scheme to establish two teams equipped to remove the graffiti using sodium bicarbonate blasting.

Council will therefore need to give consideration as to whether it will agree to participate in the removal of graffiti from fences abutting roads, pedestrian accessways and public recreation areas.  If Council agrees to accept the proposal then the Director of Technical Services will need to be authorised to enter into an agreement with the PCM to implement a twelve month pilot scheme.

It is recommended that Council agrees to enter into a joint venture with the PCM and reallocates funds to finance its contribution towards implementing the pilot scheme.

BACKGROUND

The Graffiti Program’s Acting Project Co-ordinator has submitted a proposal for the removal of graffiti from face brick fences as the improved removal time of graffiti from painted private and State/Local Government structures has resulted in graffiti vandals targeting private and commercial face brick structures because the graffiti lasts longer.

This problem is further exacerbated with the provision of entry statements and perimeter brick/limestone walls to new housing estates and subdivisions which provide attractive visual targets for graffiti vandals due to their high public exposure.

The Perth City Mission (PCM) has been engaged through the Graffiti Program to undertake graffiti removal using community service orders, volunteers and persons caught doing graffiti attacks.  Currently PCM will undertake the removal of graffiti but has limited resources and relies on volunteers to undertake “paintouts”.

The removal of graffiti can be achieved through mechanical (blasting) or chemical methods and in some cases, brick may require a combination of both methods.

In view of the above the Graffiti Program has decided for health and safety concerns (recognising the large volunteer component of its clean-up program, the involvement of community corrections work teams and the need for skilled operators for the abovementioned methods of removal), to offer a paint out program using acrylic paints only.

A small number of property owners choose to allow the clean-up program to attempt to match the colour of the brick to cover graffiti.  In general however, people wish to retain the original character of their fences.

A copy of the submission from PCM is shown on Attachment 1.

DETAILS

In giving consideration to the methods of graffiti removal from face brick and similar surfaces the following options are:

(a)	Low pressure Sodium Bicarbonate Blasting

Low pressure Sodium Bicarbonate blasting is recognised as the least damaging mechanical method of removal.  It is non toxic and residue can simply be washed away without environmental concerns.

Initial capital costs are higher using this method of removal.

(b)	Chemical Removal

Chemical removal has a range of concerns.  Although chemicals may not damage the structure, the most effective products tend to be more toxic to the operator and pose an environmental threat.  In addition in most cases high pressure water blasting is used to neutralise the chemicals and remove graffiti from the pores of the brick, posing the problem of run off and potential damage to the structure.

(c)	Sand Blasting

Sand Blasting is favoured by many firms due to the low capital costs and low cost of materials (sand).  This form of removal is however potentially the most damaging to the substrate.

The PCM therefore considers that low pressure sodium bicarbonate is the least damaging, generates the lowest occupational health and safety concerns and is environmentally friendly for the removal of graffiti from face brick.

The PCM has proposed three options for the removal of graffiti as follows:

- The Cities of Wanneroo and Stirling separately or jointly own and administer the proposed program.

- The PCM are contracted to extend the current clean-up program to include face brick.

- Tenders are invited to remove graffiti from face brick

COMMENT/FUNDING

- PCM PROPOSAL

The PCM considers that option 1 would involve the Council negotiating with the City of Stirling over the implementation of the scheme and may draw criticism with regard to the City operating outside convention and working for individual ratepayers.

Option 2 is PCM’s preferred method of operation as it is an extension to an existing service provided by the Graffiti Program.

Option 3 is considered by PCM to be more costly than the previous two options.

With regard to options 1 and 2 it is proposed that two teams be commissioned on a one year pilot scheme.  As graffiti on face brick is reduced to a maintenance level (approximately within 6 months) the second team could be offered on a cost recovery arrangement to other local governments.

It is estimated that each unit would achieve an average of 6 fences each day with an initial cost of the service to the resident being approximately $10.00 for the first removal of graffiti.

PCM estimate the capital cost would be in the order of $50,000 to $60,000 for each team.  This includes vehicle and sodium bicarbonate blaster.

Operating costs including materials would be approximately $50,000 per annum for each team.

Income from cost recovery (depending on fee set) would be $15,000 to $20,000 per annum.

PCM also propose that a cost sharing arrangement be negotiated between the Graffiti Program, the City of Stirling and the Council.  The West Australian Government will contribute project management and seek to match one third of the costs through its own funds and commercial sponsorship.

The initiative from PCM to remove graffiti from face brick on fences abutting public open space (i.e.  walkways, parks and footpaths) has merit.  The proposal however will require Council to provide $75,000 to jointly fund (with the City of Stirling and the State Government) the equipment and operating costs for the proposed two clean up crews.

Whilst this is being introduced as a pilot scheme there will be an expectation from some residents within the municipality that the service will continue to be provided by Council.

It is considered that the administrative costs required to implement procedures to recover a small fee from residents would not be viable and therefore the service should be provided free.

In addition, the implementation of a fee may be counter productive if the owner/occupier refuses to contribute.

- SURVEY DATA 1993 & 1997

In order to quantify the cost for Council to remove graffiti from fences abutting roads, pedestrian accessways and parks within its district, a survey was carried out during the month of September 1997 in the suburbs of Padbury and Kingsley.  An audit was carried out in the same two suburbs in 1993 which would enable a comparison to be made on the level of graffiti in each area.

Data on the amount of graffiti on private fences from the 1993 audit compared to the recent survey is shown on the following tables.

PADBURY

| PRIVATE FACILITIES | AREA M² | AREA M² |
| --- | --- | --- |
|  | 1993 | 1997 |
| FENCE FACING RESERVE | 306.00 | 321.00 |
| FENCE FACING STREET | 2,737.11 | 119.30 |
| FENCE FACING PAW | 528.25 | 520.64 |
| TOTAL | 3,571.36 | 960.94 |

In the 1993 audit, 89% of all graffiti in Padbury was located on private property.  Private fences abutting road reserves were the worst "hit" facilities comprising 70% of all graffiti vandalism, Whitfords Avenue and Marmion Avenue being the focal point.

1997 survey data reveals that the amount of graffiti appearing on fences facing reserves and pedestrian accessways has remained relatively constant, however there has been a dramatic decrease (95.64%) in the amount of graffiti on fences facing the street.  This is attributed to “paint outs” and vegetation growth abutting fences which would obscure any graffiti.

KINGSLEY

| PRIVATE FACILITIES | AREA M² | AREA M² |
| --- | --- | --- |
|  | 1993 | 1997 |
| FENCE FACING RESERVE | 483.50 | 112.50 |
| FENCE FACING STREET | 54.90 | 131.10 |
| FENCE FACING PAW | 209.55 | 209.21 |
| TOTAL | 747.95 | 452.81 |

The 1993 Kingsley data revealed that "hits” were evenly distributed between Council and private facilities.  However, 60% of the Council affected sites related to the Kingsley Drive/Robertson Road underpass.

Results from the 1997 survey reveal that graffiti on fences facing pedestrian accessways has remained constant.  It has however reduced on fences facing reserves.  The reduction is attributed to “paint outs” which have either been undertaken by the PCM or the abutting property owner.  The removal may have also acted as a deterrent for graffiti vandals to replace tags that have been removed or painted out.  There has however been an increase in graffiti vandalism on fences facing the street.

- ESTIMATED REMOVAL COSTS - COUNCIL FACILITIES & FENCES ABUTTING ROADS, PEDESTRIAN ACCESSWAYS & PARKS

3.1	Private Fences Abutting Roads, Pedestrian Accessways & Parks

It is estimated that a 2 man Council crew, appropriately equipped (vehicle, spray gun, water tank, chemicals, protective clothing and safety equipment) could operate at $83.52 per hour.  There would also be a capital cost to set up the crew which based on PCM’s estimate would be approximately $60,000.  In addition a further $1,000 is suggested for appropriate training.

The rate quoted by a contractor for a two man team is $70.00 per hour.

It is estimated that it would take approximately 15 minutes to remove graffiti from one square metre of face brick using a blasting technique.  Applying the lower rate of $70.00 per hour it is estimated that it would take 353 hours to remove all graffiti from private fences within the two suburbs surveyed at a cost of $24,780 (960.94 m² + 452.81 m² = 1413.75 m² x 0.25 minutes x $70.00 = $24,740).

As these two suburbs contain 7,909 dwellings compared to 71,092 in the entire municipality, the projected figure for total graffiti removal from private fences within the district is estimated to be $222,381 ($24,740 ¸ 7909 x 71,092).

The above estimate is a static view and does not take into account recurring “hits” by graffiti vandals.  It is also based on two suburbs previously surveyed four years ago.  Some offenders residing in these suburbs may have outgrown their addiction to this form of vandalism or relocated since the 1993 survey.

3.2	Cost to Remove Graffiti from Council Facilities

Currently contractors are engaged to remove graffiti from bus shelters, underpasses, and Council buildings.

Expenditure for removal during the 1996/97 fiscal year is shown hereunder:

| Bus Shelters | $ 34,961.50 |
| --- | --- |
| Underpasses | $ 2,550.00 |
| Buildings | $ 87,444.68 |
| TOTAL | $124,956.18 |

3.3	Combined Costs for Graffiti Removal - Council Facilities & Fences abutting Roads, Pedestrian Accessways and Parks

It is estimated that the cost to remove graffiti from Council facilities and fences abutting roads, pedestrian accessways and parks would be in the order of $347,000.  This amount has been calculated by combining the 1996/97 cost to remove graffiti from Council facilities and the estimated cost to remove graffiti from private fences from the September 1997 survey.

The above figure represents a “snap shot in time” of the cost to remove graffiti as the ongoing treatment for repeat offences on private fences is not known.

3.4	Capital Costs - To Establish Council’s Graffiti Removal Team

Should Council consider the establishment of its own graffiti removal team the following capital costs would apply:

| Equipment | Cost |
| --- | --- |
| Vehicle (small 4 wheel drive truck ) | 50,000 |
| Trailer | 4,000 |
| Spray equipment/Compressor | 12,000 |
| Safety equipment | 2,000 |
| TOTAL | 68,000 |

As mentioned in clause 3.1 above, the operating cost per hour for a two man Council crew to remove graffiti is $83.52.  This amount would equate to an estimated $170,000 per annum.

In comparing Council's cost estimates to the PCM proposal there is a distinct financial incentive to enter into the joint venture.

3.5	Proposed Funding Source

No provision for funding the removal of graffiti from private fences abutting roads, pedestrian accessways and parks was made in the 1997/98 Budget.  Should Council agree to remove graffiti from private fences abutting these reserves and enter into a contract with the PCM to provide the service this fiscal year then a reallocation of funds will be necessary.

Within the Community Services Budget a provision of $600,000 has been made in Ranger Services Account 22384 for “All Night Security”.  The Acting Manager of Ranger Services has advised that $75,000 to $80,000 could be reallocated from this account to fund Council's portion of the PCM’s proposal.

- REPORTING MECHANISM

In order for a graffiti removal scheme to be effective the graffiti should be removed as soon as possible.  A time frame of 24 hours does deter perpetrators from recommitting offences at the same location.  In order to establish where graffiti “hits” have occurred so that they can be removed expeditiously all staff in the field should be encouraged to report incidents of graffiti vandalism.

A crime awareness programme has been prepared by the Joondalup Police for the Council's field operations staff. The aim of this programme is to enhance awareness of crime and reporting procedures to the Police by the City’s staff.

The crime awareness programme which has been endorsed by the Security and Safety Committee is proposed to be conducted over a week. It is envisaged that with approximately 450 operational staff currently employed, an estimated 100 staff members per day will be required to undertake the learning process with the Police.  The exercise would be conducted at the Wanneroo Depot and is proposed to commence on 10 December 1997.

This training process would also provide an opportunity to stress the importance to field staff to report all incidences of graffiti vandalism. These reports could be forwarded to a co-ordinator who would schedule removal.

- CITY OF STIRLING AND PCM JOINT VENTURE

The City of Stirling and the PCM have  recently agreed to work together towards the eradication of graffiti within the City of Stirling. Both parties are attempting to contribute  towards the project on an 50/50 basis. The following table outlines the resources provided by each of the parties:

| Perth City Mission | City of Stirling |
| --- | --- |
| 4 field staff | 4 field staff |
| Co-ordinator | 4 vehicles |
| Cleaning equipment | Cleaning equipment |
| 1 Secretary | All consumables - chemicals, paint etc. |
|  | 1 Clerical support officer |
|  | Office accommodation |
|  | Operating budget |

The campaign will have four teams of 2 field staff to clean identified graffiti from walls and property visible to the public.  The clerical staff will operate from the Kevin Smith Community Offices at Mirrabooka. It is envisaged the program is a long term initiative.

At the time of writing this report no details were available with regard to the financial commitment from each of the parties, however, the Mayor of the City of Stirling has been quoted in the Stirling Times Community newspaper as saying that spending on the project between his Council and the Government and the police could reach $1 million.

COMMENT

Graffiti is widely recognised as an offensive and costly problem for our community.  Research and experience have shown that the reduction of illegal graffiti requires a comprehensive co-ordinated approach that adopts the principle of “rapid removal” as an essential component.

The decision made by the City of Stirling with regard to its joint venture with the State Government to combat graffiti could act as a catalyst for graffiti vandals operating within the Stirling district to migrate north if graffiti is permitted to remain on similar fences within the City of Wanneroo.

The desired outcome therefore is for the removal of all graffiti within a period of 24 hours.  In order to achieve this objective Council needs to give consideration to its level of commitment and whether it will assist property owners with removal of graffiti from fences abutting roads, pedestrian accessways and parks.

Should Council agree to remove graffiti from face brick walls adjoining private property then the proposal from PCM to enter into a contract to combat this form of vandalism has merit.  In addition there would also be joint funding provided by the State Government through its Graffiti Program with regard to this offer.

In opting for the PCM proposal consideration will need to be given to:

- removing graffiti from fences abutting roads, pedestrian accessways and parks within a specified time frame in order for the scheme to be effective;

- defining that only fences or walls dividing private property from various reserves (roads & parks) will be treated;

- creating a mechanism for gaining approval from ratepayers (signing of a waiver) for Council or its Contractor to remove graffiti from private property within the specified time;

- setting up an administrative system to control the scheme; and

- introducing a scale of fees to be charged to residents and commercial property owners to assist in defraying the costs.

It is therefore recommended that Council agrees in to participate in the removal of graffiti from fences abutting roads, pedestrian accessways and parks and enters into an agreement with the PCM on a cost sharing basis to implement a pilot scheme for twelve (12) months taking cognisance of the concerns raised in clauses (a) to (e) above.

Continuation of the Pilot Scheme

As mentioned previously once Council has embarked on the removal of graffiti there will be an expectancy from residents that the service should continue.  The pilot scheme should therefore be monitored to ascertain whether its successful and to also measure its performance against private contractors.

A report should therefore be submitted to Council prior to the formulation of the 1998/99 Draft Budget on the outcome of the joint pilot scheme with the Perth City Mission (PCM) for the removal of graffiti from face brick fences abutting roads pedestrian accessways and parks outlining future strategies and funding requirements.

RECOMMENDATION

THAT Council:

1	agrees in to participate in the removal of graffiti from private fences abutting roads, pedestrian accessways and parks;

2	authorises the Director of Technical Services to enter into an agreement with the Perth City Mission on a cost sharing basis with regard to implementing a pilot scheme for a twelve month (12) period in connection with its proposal for dealing with the removal of graffiti from face brick fences abutting roads pedestrian accessways and parks;

3	authorises, BY AN ABSOLUTE MAJORITY, in accordance with Section 6.8 (1) of the Local Government Act 1995 the reallocation of $80,000 from Budget Item “All Night Security - Account Number 22384” to fund the removal of graffiti.

4	requests the Director of Technical Services to submit a report prior to the formulation of the 1998/99 Draft Budget on the outcome of the joint pilot scheme with the Perth City Mission for the removal of graffiti from face brick fences abutting roads pedestrian accessways and parks outlining future strategies and funding requirements;

5	advises the Acting Co-ordinator of the Graffiti Program and the City of Stirling of its decision.

RGF:WP

v:\reports\ere1105.doc

CITY OF WANNEROO REPORT NO:  TS310-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 036-97/98 |
| WARD: | ALL |
| SUBJECT: | TENDER 036-97/98 CONTRACT LABOUR |

SUMMARY

Council’s outside workforce labour requirements are progressively being adjusted to improve efficiencies.

Part of this process is the utilisation of contract labour for specific projects and work programs.  Contract labour is also used as replacement labour for permanent employee long service leave, extended sick leave and worker rehabilitation periods.

Tenders were called for provision of supplementary labour to comply with the Local Government Act regarding expenditure exceeding $50,000.  Fifteen tenders were received with rates per hour ranging from $13.60 to $19.50.

BACKGROUND

The use of contract labour has increased steadily since 1996 with an average of 26 workers regularly on hire.  During this period the number of full time employees has been reduced to comply with budget approvals.

It is anticipated that approximately one third of the Parks Landscaping Services’ outside workforce will consist of contract labour.  Benefits to be gained are:-

1.	Ability to regulate workers according to works program.

2.	Utilisation of maximum labour hours in priority time, ie. summer period.

DETAILS

Attachment A provides a summary of all tenderers’ hourly rates submitted for Parks Landscaping Services basic functions.

Attachment B provides a summary of all tenders in list form, incorporating a range of options for park maintenance, mowing, tree pruning, reticulation and construction, eg. normal time, time and half and double time.  The lowest six tenderers were assessed to determine the two preferred.

It is recommended that two tenders be accepted.  This will enable Council to evaluate the tenderers’ ability to provide the variety of labour requirements

Council has regularly utilised three companies previously, being - Extraman, Integrated Workforce and Blue Collar People.

Prestige Trojan Recruitment

This company has not been used previously by Council but it conforms to all tender specifications.  It has offered the lowest rate per hour for all sections.  Investigations reveal the company meets the necessary criteria to comply with Council’s requirements.

Standard Hourly Rate - $15.30

Integrated Workforce

This company has been used previously and has provided many employees in the past.

These two companies have complied with all specification requirements and offered the lowest hourly rates for the five areas in Parks Landscaping Services.

Standard Hourly Rate - $16.80

Parks Landscaping Services Current Labour Rate

The current rate adopted for the 1997/98 financial year is as follows:-

Standard Labour Rate - $12.65	Overhead Recovery Rate - $9.56

Total Hourly Rate - $22.21

A percentage of the overhead recovery rate applied by Council must be applied to the contract labour rate if a level comparison is to be reflected.

RECOMMENDATION

THAT Council accepts the schedule prices as submitted by Prestige Trojan Recruitment and Integrated Workforce for Tender No 036-97/98 - Contract Labour, for a period of 12 months.

DC:KL

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS311-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 061-43 |
| WARD: | SOUTH-WEST |
| SUBJECT: | PETITION - BRAZIER PARK PADBURY |

SUMMARY

A petition from 24 residents of Padbury has been received requesting additional play equipment for Brazier Park.  The current items are approximately 12-15 years of age.  Replacement will be listed for consideration in the 1998/99 Budget submissions to Council.

BACKGROUND

Brazier Park in Padbury is a .67ha dry park which is bordered by Brazier Road, Cleave Place and the Hepburn Heights Conservation Area.

The existing equipment comprises various single items, such as gym climber, swing, see-saw and slide.  These items were initially installed at Bridgewater Park in Kallaroo and were relocated to Brazier Park in 1992.  All items are nearing the end of their usable life due to age and condition.

DETAILS

Funds are not available within the existing budget for the purchase of additional items.  Therefore, it is recommended that Brazier Park be listed in the Capital Works Programme for consideration by Council.

RECOMMENDATION

THAT Council:

1	lists the provision of new playground equipment at Brazier Park, Padbury for consideration in the 1998/99 Capital Works Programme;

2	advises Mr Brian Marshall, as presenter of the petition, of the decision of the Council in (1) above.

DC:KL

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS312-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 061-293 |
| WARD: | SOUTH-WEST |
| SUBJECT: | PETITION - GALSTON PARK DUNCRAIG |

SUMMARY

Council has received a petition signed by 15 residents of Duncraig requesting a BMX track to be constructed on Galston Park.

Galston Park in Duncraig is a dry park with an area of 2.25 hectares, which is bordered by Warwick Road, Chessell Drive, Poynter Drive and Galston Place.

BACKGROUND

Residents have expressed their concerns with a petition regarding the condition and utilisation of this park.

Local children have constructed bike ramps or jumps only to have Council officers remove the structures.

It is proposed that the area be surveyed regarding the option of installing a bicycle path/BMX track, similar to that installed at Shepherds Bush Park in Kingsley.

DETAILS

Galston Park has minimal local use by residents due to its location, abutting Warwick Road.

Council officers have visited the site regularly to dismantle structures by youths, (cubby houses, bike jumps).  To alleviate this problem it is proposed that construction of a limestone cycle track incorporating various sized mounds and curves be undertaken, at an estimated cost of $4,030.  Prior to instigating this work a survey of adjoining ratepayers would be undertaken.  This survey will incorporate information and comments regarding the two sites currently operating.  A verbal report on the survey reports will be provided at the meeting.

RECOMMENDATION

THAT Council:

1	authorises the installation of a limestone cycle track at Galston Park in Duncraig;

2	authorises, BY AN ABSOLUTE MAJORITY, in accordance with Section 6.8(1) of the Local Government Act 1995, the reallocation of unexpended funds from Account No 29299 Various Backnets $4,030, for the construction of a limestone cycle track at Galston Park in Duncraig;

3	advises Mrs J Emory and Mrs C Morrison, as presenters of the petition, of its decision.

DC:KL

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS313-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 061-265 |
| WARD: | SOUTH WEST |
| SUBJECT: | NEWCOMBE PARK PADBURY - INSTALLATION OF WARNING SIGNS |

SUMMARY

A letter has been received from a resident abutting Newcombe Park in Padbury requesting the installation of signage to deter youths congregating in the vicinity.

The area is a developed open area which connects the active area to Marmion Avenue.  This area is Public Open Space and the installation of signage, as requested, is not supported.

BACKGROUND

Mr Fairbanks owns 5 Newcombe Way, Padbury, which is one of 12 properties abutting the linear sections of Newcombe Park (Attachment A refers).  The linear areas are 26.19 metres in width and were developed to provide access to Marmion Avenue, Gibson Avenue and the primary school.

DETAILS

The problems being experienced by Mr Fairbanks are similar to others abutting public accessways or Public Open Space.  Installation of signage, as requested, is likely to create additional aggression, graffiti and conflict with other property owners.  Youths using the area for normal access or activities could be subjected to unwarranted requests to “move on”.

Signage such as that proposed, denoting “Prohibit Sporting Activities or Face Prosecution” would require Council to create a local law to prohibit a particular activity at a particular location.

As the area is vested Public Open Space and the activities involved are legal, installation of signage is unwarranted.

Public Open Space is land which is vested in Council by the Government for recreational use by the general public.

RECOMMENDATION

THAT Council is unable to support the request for installation of signage due to the following:

1	Public Open Space is public land for recreational use;

2	Council’s local laws do not prohibit use of Public Open Space for recreational 	activities.

DC:KL

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  TS314-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 508-4 |
| WARD: | ALL |
| SUBJECT: | WASTE MINIMISATION STRATEGY AND CHANGES TO RECYCLING PROGRAMME |

SUMMARY

This report recommends the adoption of a Waste Minimisation Strategy for the City.  This includes the composting of greens at the Badgerup Greens Recycling Facility and the introduction of a voluntary  fortnightly split cart recycling collection to replace the current bag system.  This is to be operational by 1 July 1998.

BACKGROUND

Waste minimisation and recycling are important community issues and Council initiated an extensive community consultation programme to assist it in preparing a strategy for the City.  The consultation process was successful in engaging interested sections of the community.  It also used randomised statistical opinion polls to gauge the views of the general community.

The consultation process clearly established that the community is concerned about a range of environmental issues, particularly the enhanced greenhouse effect.  It supports Council expanding its environmental role considerably from the traditional one of rubbish collector.

On 9 October 1997, Council held a workshop to consider the report on the Ecologically Sustainable Waste Minimisation and Recycling Strategy.  This included the results of the community consultation process and the range of responses available to Council. The options supported at the workshop are presented as recommendations in this report.

DETAILS

The workshop considered the report in three sections.

- A Proposed Waste Minimisation Strategy

- This looks at general environmental issues relating to ecological sustainability and the enhanced greenhouse effect.  The supported projects are formulated with aims and new initiatives to match the format in Council's Strategic Plan. The strategy forms Attachment 1 to this report.

- The Badgerup Road Greens Recycling Facility and Diversion of Green Waste from Landfill

- The greens recycling facility has been operating every weekend for a year with residents having three free entry vouchers included with their annual rates notice.  The facility is open on weekends and public holidays.   This arrangement has proved suitable for most residents.  At this stage consideration of the significant extra cost of a weekday operation is not warranted.

It was recognised that the uncontrolled source of the greens could result in weeds and disease being spread and it is desirable to sterilise the greens by composting. The Badgerup Greens Processing Facility will require modifications to allow composting of the shredded greens.

There is provision in the current budget for some composting equipment at Badgerup. There will be a need for some site modifications to meet recently introduced licensing requirements for composting facilities.  During the summer it may be possible to operate on the current paved area.

The design work will be undertaken as expeditiously as possible.  Any additional budget provision will be subject to a future report to Council.

It is proposed that compost from the facility be made available to the public at the rate of $60 per tonne or $20 per cubic metre and to Council's Parks Landscaping Services free of charge.  At times shredded material will be available for sale and a charge of $10 per cubic metre is recommended.

3.	Review of Council's Solid Waste Strategy and Desirable Changes to the 	Recycling Service

The ability to economically collect a wider range of materials including plastics and concerns about the occupational health and safety needs of the workforce pointed to the desirability of changing to a cart system.

The consultation process showed that the community supported a user pay voluntary cart recycling system in preference to a compulsory one.  This would be the first such system in Perth and careful planning will be needed to ensure a smooth implementation.

The programme is sure to promote significant community discussion and debate resulting in the following potential benefits:

- It will significantly raise the profile of environmental issues

- It would allow groups with special interests to enrol the community

- It would also keep the cost of the service as an issue and encourage the State

- Government in its efforts to establish viable markets

- It would  help the push to have industry contribute a reasonable amount to the cost of recycling

- It meets the user pay policy objectives of the State Government

- It will allow neighbours to share a cart and the costs

The concept of voluntary participation in a cart recycling scheme is new and can therefore be expected to have some critics.  This may include the State Government given the DEP’s past performance on recycling issues.

The Minister for the Environment and the DEP. will be briefed on the community consultation programme and the other factors supporting Council's future recycling programme.  The public education and promotional activities required to launch the new recycling programme will inform the community of the positive benefits and encourage their participation.

There is a significant level of impatience in the community for Council to modify its recycling programme to the cart system so that plastics can be included in the collection.  After discussion with the Mayor and Deputy Mayor, an implementation target of 1 July 1998 is suggested.

The main constraint is the delivery time on collection trucks.  Tenders will need to be called for 5 recycling trucks suitable for collecting divided (split) recycling carts.  This will need to be done expeditiously and tenders considered during January if the trucks are to be delivered by the end of June for a 1 July 1998 commencement.

The current tender for the supply of carts does not include split carts for recycling.  The expenditure is significant and warrants the calling of new tenders. The tenders would be called concurrently with the truck tender.

Sorting facilities are also required for the collected material.  There are several private sorting facilities currently operating in Perth.  The nearest is the Cleanaway plant in Bayswater.  Use of these facilities will incur significant transport costs.  Wanneroo is large enough to support a dedicated facility within the municipality.

The estimated cost of such a facility is $3.5m.  The first step is to undertake a feasibility study to determine the type and location for a suitable recycling plant capable of handling the expected recycling materials in the existing municipality for the next 10 years.  The study will include the option of upgrading the current sorting facility at Badgerup Road, Wangara.

COMMENT/FUNDING

Council has been putting money into its Refuse Disposal Reserve to fund new initiatives in the rubbish area, particularly in waste minimisation and recycling and the expected balance at 30 June 1998 is $7.7m.  The account also holds money for remedial work at the old Pinjar and Badgerup sanitary landfill sites and the retention of about $1m is recommended to cover future contingencies.

This leaves approximately $6.7m for the waste minimisation and recycling programmes.

The proposed Waste Minimisation Strategy will require some resources to progress.  The current Technical Officer’s position supporting the Manager Environmental Waste Services is a temporary one funded until December this year.  A full time position is needed and requires funding of $21,000 for the remainder of the year.  Given the uncertainty of the long term programme needs, a two year contract is recommended at an annual cost of $42,000.

The proposed structure for recycling in the City is for Council to collect the material fortnightly using a split 240 litre cart and have it sorted by contract in a facility owned by Council.  The list of materials to be collected will be expanded to the full list recommended by the Advisory Council on Waste Management.  Used engine oil and lead acid car batteries can still be separately collected from alongside the cart when put out for collection.

The reason for a split bin is to minimise contamination of the paper and cardboard.  Paper products make up over half the material collected and it makes sense to maximise the marketability of this product.

A realistic estimate is that a maximum of 50% of households will have joined the service when it starts.  This would require 35,000 carts at an estimated cost of $2.2m.  As the community becomes more personally committed to the environmental programmes the growth in the number of participating households will be funded from the rubbish rate each year.

Funding from industry and the State Government’s efforts to create more sustainable markets could help reduce costs and speed the acceptance of the service.

Changing the recycling system is a big task.  The collection trucks and new carts are the main controlling factor on timing.  The sorting of the collected recyclables can be undertaken in a number of private facilities while Council's facility is constructed.

Five trucks are needed and the seven existing recycling trucks can be traded.  The new trucks have a single operator and the current assistants will need to be absorbed by natural wastage into the remainder of the section’s operations.  The cost of the truck changeover is estimated at $1.1m.

A possibility of using compressed natural gas (CNG) to power the recycling trucks has been identified.  Alinta Gas is interested in supporting a demonstration project and there is some possibility of support from the State Government.  This will be progressed and included in the tender as an option so that Council will have accurate costing information on the options.

The voluntary participation in the cart recycling programme will provide the need and opportunity for a sustained public awareness programme encouraging people to participate.  It will also be a good vehicle for promoting other aspects of Council's Waste Minimisation Strategy.  Additional funding of $70,000 for recycling promotions is recommended.

The cost for the service needs to be set so that people can be enrolled, ready to start in July 1998.  To allow for the rating period, the fee needs to cover the period 1 July to 30 June each year.  Council will set the fee each year as part of the budget process.

The intention is that the fee covers the cost of the collection but does not recover the capital for setting up the collection and sorting system.  An initial charge of $40 is recommended.  The actual costs will vary depending on the market price for the materials collected.

COMPULSORY SERVICES

The other approach would be for Council to implement a compulsory service and issue a cart to every property.  This would require 72,000 carts at an estimated cost of $4.5m and 10 recycling trucks at an estimated cost of $2.4m after trade of the existing 7 recycling vehicles.  A compulsory service will, therefore, require an additional $3.6m of upfront funding to implement.

This could be funded from the Refuse Disposal Reserve in place of Council establishing its own recycling sorting plant.  The sorting would be put to tender and the contractor would recover the capital cost from the sorting charges.

The extra $3.6m could also be raised by a one-off levy of $50 on each property or from a loan.

Another alternative is to tender out the collection service with the contractor supplying the carts and turning them over to Council at the end of the contract.  Council’s workforce would submit a tender and fund the shortfall from loan funds.

TIMING

The proposed changeover date of the end of June 1998 is tight in relation to truck delivery and tenders will need to be let by the end of January 1998.  As there is no regular Council meeting in January, special arrangements will need to be made.  This can be either a special Council meeting or delegated authority to the Chief Executive Officer.

Given the size of the tenders and the question of gas powered vehicles, a special Council meeting would be preferred.  The recommended date to meet tender constraints is Wednesday 28 January 1998.

This financial year is intended to allow Business Units to undertake benchmarking and operational reforms to be ready for competitive tendering by July 1998.  A discrete operation such as recycling collection is attractive for inclusion in such a programme.

If work started immediately (rather than July next year) on the preparation of necessary documentation the time for tendering and analysing a contract for the recycling collection to replace the current bag system would put the likely start date into October 1998.

The lack of experience with natural gas vehicles would make it hard to accurately include the option of using natural gas vehicles in the contract.  This indicates that Council would be best to commence the service using day labour for collection.  When the service is stabilised and the number of properties being serviced is known, Council has the option of testing the service by tender.

RECOMMENDATION

THAT Council:

1	adopts the Waste Minimisation Strategy as detailed in Attachment 1 to Report No TS314-11/97 and incorporates it into the 1998/99 Corporate Plan for the City of Wanneroo;

2	in accordance with the provisions of Section 6.16 (3) of the Local Government Act 1995 adopts, BY AN ABSOLUTE MAJORITY, the charge of $60 per tonne and $20 per cubic metre for the sale of compost and $10 per cubic metre for the sale of shredded material commencing 6 December 1997;

3	authorises, BY AN ABSOLUTE MAJORITY, in accordance with section 6.8(1) of the Local Government Act 1995, the employment of a full time Technical Officer on a two year contract in Environmental Waste Services with the cost of $21,000 for the balance of 1997/98 to be funded from the Refuse Disposal Reserve Account;

4	changes its recycling collection programme to a voluntary fortnightly system using a 240 litre cart with two compartments, one for paper products and the second for other dry products including plastics, to be operational by 1 July 1998;

5	in accordance with the provisions of Section 6.16 (3) of the Local Government Act 1995 adopts, BY AN ABSOLUTE MAJORITY, the charge of $40 per annum per recycling cart for recycling collection programme, commencing 1 July 1998;

6	the recycling service to be considered as a “once only” contract with residential property owners for an ongoing recycling service with the annual charge set by Council.  A pro-rata fee to be available for contracts initiated during the year.  The annual charge to be incorporated in the annual notice of valuation and rate.  Cancellation of the service only accepted in writing before 30 June each year for the subsequent financial year;

7	authorises, BY AN ABSOLUTE MAJORITY, in accordance with section 6.8(1) of the Local Government Act 1995, the purchase of 5 cart recycling trucks and the trade of 7 bag recycling trucks with  the estimated cost of $1.1m to be funded from the Refuse Disposal Reserve Account;

8	authorises, BY AN ABSOLUTE MAJORITY, in accordance with section 6.8(1) of the Local Government Act 1995, the purchase of 240 litre carts for recycling at an estimated cost of $2.2m to be funded from the Refuse Disposal Reserve Account;

9	authorises, BY AN ABSOLUTE MAJORITY, in accordance with section 6.8(1) of the Local Government Act 1995, a feasibility study to determine the type and location for a suitable recycling sorting plant capable of handling the expected recycling materials in the existing municipality for the next 10 years with the estimated cost of $20,000 to be funded from Refuse Disposal Reserve Account;

10	lists as a high priority in the 1998/99 Budget a recycling sorting plant with an order of cost estimate of $3.5m;

11	holds a Special Council meeting on Wednesday 28 January 1998 to consider tenders for the provision of recycling trucks and carts.

rwe

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  B126-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 220-0 |
| WARD: | ALL |
| SUBJECT: | TECHNICAL SERVICES CURRENT WORKS |

SUMMARY

The Technical Services Directorate Current Works report is valid for works during the period ending 3 November 1997.

A	CONSTRUCTION SERVICES UNIT

1.	ROADWORKS

1.1	Marmion Avenue - Shenton Avenue to Burns Beach Road

This project consists of the new construction of the eastern Marmion Avenue carriageway between Shenton Avenue and Burns Beach Road.  This work has been programmed to coincide with the extension of the two pedestrian underpasses.

Main Roads WA commissioned the traffic lights at Oceangate Parade intersection opposite the new Currambine Shopping Centre on 24 October 1997.  The kerb and brickpaving reinstatements at this location will be undertaken by Main Roads WA during November.

This intersection is now functioning in accordance with its ultimate design.

Stonepitching of the embankment, adjacent to the bus embayment, south of Burns Beach Road intersection, was undertaken during October.  This contractor has also been engaged to carry out additional stonepitching at this location during November to further improve the embankment stability.

1.2	Old Yanchep Road

This project involves the reconstruction of 3,425 metres of Old Yanchep Road between Nisa Road and Cutler Road to a 6.0 metre stone chip seal standard with improved vertical profile characteristics and a modified intersection treatment at Nisa Road.

The initial 1.3 kilometres of construction to waterbound limestone standard, from Nisa Road to Tavira Road, was completed by the end of September.

Work during October consisted of boxing and limestone sub-base construction over the remaining 2.2 kilometres between Tavira Road and Cutler Road.

Waterbinding of this limestone surface commenced on 28 October 1997 and will proceed to the end of the section at Cutler Road.  This activity will be completed by 18 November 1997 at which time emulsion stabilised limestone basecourse construction will commence.

This project is proceeding in accordance with the programme.  Spray seal tender submissions are currently being assessed and it is proposed that this project will be completed to spray seal standard by the end of December.

1.3	Hepburn Avenue

This project involves the construction of the second carriageway between Marmion Avenue and West Coast Drive.  Council administered construction work is constrained to the section between Marmion Avenue and Howland Road. Negotiations with developers are presently in progress and are likely to result in developers constructing the remaining section between Howland Road and West Coast Drive.

This project is proceeding on schedule and it is anticipated that the City will complete the new carriageway between Marmion Avenue and Howland Road by the end of December.

Developers will begin construction of the remaining section, between Howland Road and West Coast Drive, during  the first week of December.

Apart from the initial 75 metre section, construction between Marmion Avenue and Seacrest Drive is now completed to asphalt standard.

The section from Seacrest Drive to Warraker Road is at waterbound limestone stage and emulsion stabilised limestone basecourse construction has commenced.  From Warraker Road to Howland Road the limestone has been placed and is yet to be waterbound.

Drainage installation has been proceeding throughout the road construction phase and all main line pipework is now in place.  Gully installation is progressing on the existing carriageway, between Marmion Avenue and Seacrest Drive, to address the runoff emanating from the newly kerbed sections and island installation.

Main Roads WA is currently assessing the linemarking and signing requirements.  An order has been issued to move the Marmion Avenue traffic signals and Main Roads WA has undertaken to carry out this task during early November to allow modification to the traffic islands at this intersection to be completed by the end of November.

2.	PEDESTRIAN AND CYCLE FACILITIES

2.2.	Council Contractor

The following concrete pathways were constructed by Council’s contractor during October 1997:

|  | Mullaloo | Oceanside Promenade | Part of the upgrading of the slab footpath to an insitu concrete path is complete. The outstanding works will be undertaken after replacement of the kerbing. |
| --- | --- | --- | --- |
|  | Beldon | Aerolite Way | Construction of 2.1m concrete pathway. |
|  | Sorrento | Frobisher Avenue | The upgrading of the slab footpath to an insitu concrete path. |
|  | Marmion | Marmion Avenue | Construction of 2.1m wide DUP Banksia Dale to Beach Road. |
|  | Duncraig | Cimbrook Way | 50% of 2.1m DUP is complete. The outstanding works will be undertaken after installation of a retaining wall and replacement of the side boundary fence. |

3.	TRAFFIC MANAGEMENT PROJECTS

3.1	Treetop Avenue, Edgewater

This project comprises the construction of paved island nibs with planted trees to provide parking bay facilities adjacent to  Edgewater Primary School between Regatta Drive and Outlook Drive.

The stabilisation of the verge, between the footpath and the kerbing, was completed during the school holidays in October.

3.2	Oceanside Promenade Traffic Management Scheme, Mullaloo

This project consists of construction of  roundabouts at Warren Way and West View Boulevard intersections  and  installation of pedestrian refuge islands opposite public accessways in the vicinity of houses No 78 and 132.

All construction phases of this project are complete.  Main Roads WA has been notified to undertake the required pavement markings.

The landscaping of the roundabouts is programmed for mid-November.

3.3	Daisy House, Girrawheen

This project comprises of construction of a concrete driveway, between Wade Court and the new proposed double gate, to provide legal vehicular access to Daisey House.

The construction of the concrete driveway and all associated works are complete.  The relocation of the side boundary fence will be undertaken by a contractor during early November.

3.5	Burns Beach Car Park, Burns

This project comprises the extension of the existing car park to provide an additional 18 parking bays.

The construction works commenced early October and all works are complete.

3.6	Queensway Road, Landsdale

This project consists of construction of a pedestrian refuse island to provide a safe crossing point on Queensway Road for pedestrians and cyclists.

All construction works are now complete on this project.

3.7	Ocean Reef Road/Dampier Avenue Intersection, Mullaloo

This project consists of construction of a left turn facility and associated pedestrian refuge islands and ramps to enhance the traffic movement and safety to pedestrians.

The construction works commenced mid October and all pavement widening works on the southern side are complete to the kerb standard with asphalt programmed for 7 November.  The road widening on the northern side to provide a passing lane has been completed to the limestone stage.  Remaining works on this widening have been deferred to allow for mainline drainage.  It is anticipated that this project will be completed by the end of November.

3.8	Marangaroo Drive/Templeton Crescent Intersection Modifications

This project fully funded through the Federal Black Spot Programme consists of road pavement widenings to accommodate the intersection modifications associated with the installation of Traffic Signals.  The Engineering Construction Services Unit has been authorised to undertake the road pavement works only.

Road pavement widening and associated works commenced mid October and has progressed to the basecourse stage.  The outstanding works include verge reinstatement, kerbing and asphalt which are scheduled to be completed by mid-November 1997.

4.	CAR PARKS

4.1	Korella Park, Mullaloo

This project comprises the construction of a 43 bay car parking facility at the western end of Korella Park with an access road from West View Boulevard.  These works are being undertaken in conjunction with the construction of a toilet block.

Installation of the lighting was undertaken during October.  There are no further works required on this project.

4.2	Neil Hawkins Carpark, Joondalup

This project comprises the extension and upgrading of the existing car park to provide additional  parking bays and better facilities.

Works undertaken during October included pavement construction, kerbing, pathways, raised pedestrian crossings, asphalt wearing course, drainage and line marking.  Brickpaving works are currently in progress with all works in the verge and islands programmed for completion by 7 November.

4.3	Ocean Ridge Community Centre

This project comprises the installation of two new single 150W HPS luminaries on 10.5m single outreach poles at south-east car park of this facility.

An order has been placed with Wanneroo Electrics and it is programmed for the lighting to be operational by mid-November 1997.

4.4	MacDonald Park - Lighting

This project comprises the installation of three new single 150W HPS luminaires on 10.5m single outreach poles at the southern and north-eastern car parks.

An order has been placed with Wanneroo Electrics and it is programmed for the lighting to be operational by mid-November 1997.

B	MAINTENANCE SERVICES UNIT

1.	Road Roughness Survey

This project comprises the field collection of road roughness counts of all sealed roads with length greater than 300m and down loading of this data into the recently updated road data-base PC_UIS.

City of Mandurah Infrastructure Directorate has been commissioned to undertake this survey using an Australian Road Research Board approved two laser profilometer.  The survey commenced on 3 November 1997 and is expected to be completed in two weeks.

2.	Underpass Lighting Upgrade

This project comprises the replacement of old lights and installation of new lights in the underpasses under Marmion Avenue and the installation of new lights to illuminate the pathways leading to the underpasses.  The five underpasses located near Freeman Way, Readshaw Road, Giles Avenue, Banks Avenue and Albion Avenue have been included in this project.

The underpass lights, poles and luminaires for pathway lights have been delivered by the suppliers and an order issued to Switchtech Industries for the installation of lights.  The new lights at all five locations are expected to be made operational by the first week of December 1997.

3.	Alexander Drive, Landsdale

This project comprises the construction of a structural overlay of asphalt to Alexander Drive, between Hepburn Avenue and 100m north of Kingsway Road, and includes replacement of existing kerb with 900mm face kerb, surface correction and reinstatement of road markings.  The works are funded through the Metropolitan Local Road Fund Programme.

Despite difficulties due to high traffic volumes, the existing kerbing was replaced and the road surface corrected by using a profiling machine to remove the pavement failures and the application of an asphalt corrector course. The final overlay of asphalt was undertaken on Sunday, 2 November in an effort to limit the impact of traffic.  The linemarking by Main Roads WA should be completed by the end of November.

4.	Gnangara Road, Wangara

This project comprises the construction of a structural overlay of asphalt to Gnangara Road between Wanneroo Road and Hartman Drive.  The works are funded through the Metropolitan Local Road Fund Programme.

The replacement of kerbing, surface correction and final overlay of asphalt work were completed on 17 October.  Approximately 600 tonnes of asphalt were placed on 17  October and the co-ordination between Council’s workforce and Pioneer Road Surfaces under the heavy traffic conditions was of a high standard.  The white lining of this section of road is being arranged through Main Roads WA.

5.	Kingsway Road Edge Improvements

This project comprises the removal of damaged sections of road pavement and the replacement with an asphalt layer to improve the rideability of the road surface.

This edge improvement work is programmed and scheduled to be completed in a single operation utilising Council’s asphalt contractor and a road profile machine.  This is a cost effective method to extend the pavement life with minimal operational costs.  The works commenced on 3 November and are programmed for completion on 5 November.

5.	Road Resurfacing Programme

Stage 1 of the 1997/98 and progress to date is outlined below:

| Road No | Road Name | Suburb | Not Commenced | In Progress | Completed |
| --- | --- | --- | --- | --- | --- |
| 980 | Bernedale Way | Duncraig | 4 |  |  |
| 1200 | Poseidon Road | Heathridge | 4 |  |  |
| 1319 | Littorina Avenue | Heathridge | 4 |  |  |
| 1437 | Squire Avenue | Heathridge | 4 |  |  |
| 1457 | Pecten Close | Heathridge | 4 |  |  |
| 367 | Kallaroo | Kallaroo |  | 4 |  |
| 576 | Coorong Place | Kallaroo |  | 4 |  |
| 584 | Lygnern Cres | Kallaroo |  | 4 |  |
| 1159 | Afric Way | Kallaroo |  | 4 |  |
| 3106 | Northshore Ave | Kallaroo |  | 4 |  |
| 1259 | Beech Road | Kingsley | 4 |  |  |
| 1339 | Kensal Green Way | Kingsley | 4 |  |  |
| 1110 | Rendell Way | Koondoola | 4 |  |  |
| 2602 | Oceanside Prom | Mullaloo | 4 |  |  |
| 1900 | Hepburn Ave | Sorrento | 4 |  |  |
| 840 | Brecon Place | Wanneroo | 4 |  |  |
| 841 | Santa Way | Wanneroo | 4 |  |  |
| 889 | Paltara Way | Wanneroo | 4 |  |  |
| 1180 | Woodvale Drive | Woodvale | 4 |  |  |

6.	Annual Street Lighting Programme

Works order has been placed with the Western Power to install/upgrade street lighting at the following locations:

Merriwa Boulevard/Whitsunday Avenue intersection			Merriwa

Baltimore Parade/Dalvik Avenue intersection				Merriwa

Highclere Boulevard/Rawlinson Drive intersection			Marangaroo

Rothesay Heights/Honiara Way intersection				Alex Heights

Whitcombe Way/Fenchurch Street intersection			Alex Heights

C	TRAFFIC SERVICES UNIT

1.	Joondalup Primary School Jolstra Crescent Parking Strategy

A copy of the draft parking strategy has been sent to the school for comment.  When the comments have been received a report on verge treatment for Jolstra Crescent will be submitted to Council.

2.	St Stephen’s High and Primary Schools

The school has become involved with RoadWise’s Safe Routes to schools.

An on site meeting with the School, P & C representatives, RoadWise and Council’s Traffic Engineer was held on 22 October to discuss the preparation of a road safety strategy.

3.	Craigie Drive Traffic Study Group

Craigie Drive, Gradient Way and Haddington Street have been identified as requiring traffic treatment for speeding vehicles and for road safety around the school.

A questionnaire has been circulated to all residents and responses are now being received.

4.	Burns Beach Road/Connolly Drive

Following concerns on the crash history of this four way intersection a roundabout treatment is proposed in the 1997/98 financial year.

The project will be advertised for tender when confirmation of the Federal Black Spot Funding has been received.

5.	Gnangara Road /Hartman Drive

This priority intersection is subject to long queues in the peak hours.

A preliminary design and cost estimate of a roundabout is being undertaken.

6.	Primary School Road Safety Programme

A leaflet produced by Traffic Management, encouraging parent motorists to park safely has been well received by Schools.

Additional funding will be required to meet the demand for this leaflet.

7.	West Coast Highway

Following concerns over the speed of vehicles on the dual carriageway section of West Coast Highway, a traffic management strategy is being formulated.

Options for a traffic management strategy are being developed.  A report will be submitted to Council in due course.

8.	Administration Centre Car Park

The opening of the Joondalup Library has increased parking demand in the Administration Centre car park.

An allocation of parking bays at the eastern aisle of the Administration Centre car park is being provided for the Library use.

9.	Safe Routes to Schools, RoadWise

RoadWise assists schools in developing traffic management and pedestrian safety strategies.  RoadWise offers grants of $300 for schools to assist in implementing the strategies.

Four primary schools have applied for the $300 grant.

10.	Hepburn Height, Padbury

The Hepburn Heights Property Owners Association has expressed concern over the traffic which will be generated from the proposed community centres on Fernwood Square.

Consultants have been requested to make submissions to undertake  a traffic study.  The consultant is expected to recommend a community acceptable local area traffic management which retains the amenity for the residents living in the area and improves access to the subdivision.

11.	Traffic Study - Greenwood

Following residents’ concerns over vehicle speeds in areas of Greenwood, a traffic study of the west of Greenwood, incorporating the feasibility of the closure of Bottlebrush Drive, was proposed.

Consultants have been requested to make submissions to undertake the traffic study.  The consultant is expected to recommend a community acceptable local area traffic management strategy for the west of Greenwood to increase the safety of all road users and improve the amenity for the residents living in those streets.

D	ENVIRONMENTAL WASTE MANAGEMENT SERVICES UNIT

October was an eventful month with the crews needing to work extra time on Friday 17 and Saturday 18 to complete collection of domestic rubbish and recycling due to industrial action by other sections of the workforce.  The inconvenience to the residents was kept to a minimum.  There was also the disappointment with the supplier of the Tusk trucks not meeting contract delivery times and the need to cancel the contract at short notice to a new supplier which hopefully will be able to deliver most of the new units this calendar year.

The Waste Minimisation Strategy Workshop was held on 9 October and the results are reported to the November meeting of the Technical Services Committee.

Environmental Waste Service’s enterprise agreement expired in September and the Chief Executive Officer has agreed to continue the current conditions while a replacement agreement is finalised.  Progress has been slowed due to the general uncertainty created by the Union about the type of agreement that should be used.  Profit sharing is being looked at as a way to minimise Council's risk and fully enrol the workforce into ownership of providing an efficient quality service.

E	SUBDIVISIONAL MANAGEMENT SERVICES UNIT

The status of subdivisional development within the City of Wanneroo is shown on Attachment 1.  This attachment highlights the contract value of works and associated number of lots provided for subdivisions completed this financial year, subdivisions commenced since 1 July 1997 and those subdivisions currently under or awaiting construction.

|  | Kinross | Footpath | Roxburgh Close (Lot 135 to Lot 181) |
| --- | --- | --- | --- |
|  | Kinross | Dual Use Path | Laidon Way (Kinross Drive to Roxburgh Close. |
|  | Kinross | Dual Use Path | Melfort Close to Roxburgh Close |
|  | Pearsall | Dual Use Path | Archer Street (Lot 37 to Lot 7) |
|  | Pearsall | Dual Use Path | Willespie Drive (Archer Street to Lot 17) |

RECOMMENDATION

THAT the information submitted relating to Technical Services Current Works, be noted.

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  B127-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 510-0 |
| WARD: | ALL |
| SUBJECT: | 40 KMS PER HOUR SCHOOL ZONES |

SUMMARY

Main Roads WA has been installing 40 kms per hour school zones throughout the Metropolitan Area during 1997.  This report gives details of Main Roads WA’s programme for installation of school zones within the City during next month and in 1998.

BACKGROUND

Early this year, Main Roads WA commenced a programme of installing 40 kms per hour school zones throughout the Metropolitan Region (Item B192-12/96 refers).  The 1997 programme will be completed in December 1997 with 20 more schools having a school zone installed.

DETAILS

The table below shows the remaining schools in the 1997 programme listed by ward.  The rank indicates the order in December in which the school zones will be installed.

| RANK | SCHOOL | WARD |
| --- | --- | --- |
| 1 | Goollelal | South |
| 4 | Halidon | South |
| 7 | Allenswood | South |
| 8 | East Greenwood | South |
| 11 | Girrawheen | South |
| 12 | Hainsworth | South |
| 13 | Montrose | South |
| 14 | Mullaloo Heights | South |
| 15 | Waddington | South |
| 16 | Montessori | South |
| 2 | Springfield | South West |
| 10 | Lymburner | South West |
| 17 | Sorrento | South West |
| 3 | Heathridge | Central |
| 6 | Wanneroo | Central |
| 9 | Mullaloo Beach | Central |
| 19 | Eddystone | Central |
| 5 | Yanchep | North |
| 18 | Quinns Rocks | North |
| 20 | Merriwa | North |

The table below shows the list of 37 schools in the 1998 programme.

| RANK | SCHOOL | WARD |
| --- | --- | --- |
| 1 | St Simon Peter | Central |
| 2 | Prendiville College | Central |
| 3 | Ocean Reef SHS | Central |
| 9 | Lake Joondalup Baptist College | Central |
| 18 | WA International College | Central |
| 19 | Belridge SHS | Central |
| 21 | Currambine Catholic Primary | Central |
| 24 | Currambine | Central |
| 25 | St Anthony's | Central |
| 28 | Kinross | Central |
| 4 | Woodvale SHS | South |
| 5 | Mercy Primary | South |
| 6 | Mercy College | South |
| 7 | Woodvale | South |
| 8 | Girrawheen SHS | South |
| 10 | North Woodvale | South |
| 11 | Creany | South |
| 14 | Kingsway Christian College | South |
| 16 | Our Lady of Mercy Primary | South |
| 22 | St Stephen's | South |
| 26 | Clarkson Community HS | South |
| 30 | West Greenwood | South |
| 31 | Greenwood SHS | South |
| 33 | Warwick SHS | South |
| 36 | Andrew Relph | South |

| 12 | Glengarry | South West |
| --- | --- | --- |
| 13 | Davallia | South West |
| 15 | Padbury Catholic Primary | South West |
| 17 | Padbury | South West |
| 20 | Duncraig SHS | South West |
| 23 | Bambara | South West |
| 27 | St Mark's | South West |
| 29 | Sacred Heart College | South West |
| 32 | Quinns Baptist College | North |
| 34 | Mindarie | North |
| 35 | St Andrew's - Clarkson | North |
| 37 | Neerabup | North |

COMMENT/FUNDING

The priority order for installing the school zones has  been based on:

- the age of children attending each school;

- a factor derived from the number of students attending the school, multiplied by the traffic volumes on the streets surrounding the school.

RECOMMENDATION

THAT the information submitted relating to 40 kms per hour school zones, be noted.

lr

/tmp/in/input.doc

CITY OF WANNEROO REPORT NO:  B128-11/97

| TO: | CHIEF EXECUTIVE OFFICER |
| --- | --- |
| FROM: | DIRECTOR TECHNICAL SERVICES |
| FOR MEETING OF: | TECHNICAL SERVICES COMMITTEE |
| MEETING DATE: | 12 NOVEMBER 1997 |
| FILE REF: | 250-0 |
| WARD: | ALL |
| SUBJECT: | MONTHLY REPORT OCTOBER 1997 - PARKS LANDSCAPING SERVICES |

SUMMARY

This report details parks maintenance, play equipment, mowing, tree pruning, construction, reticulation, servicing of bores and pumps and general maintenance carried out during the month of October 1997 by Parks Landscaping Services.

Park Maintenance

1.	Turf Restoration

Percy Doyle No 1 soccer oval - extensive turf restoration work in progress.  The site has:-

a)  been rotary hoed;

b)  had additional soil and humus added;

c)  had additional turf stolons planted in the central area;

d)  had specific fertiliser programme commenced to maintain

maximum growth.

2.	Marri Park - Lower Oval

Returfing undertaken to worn areas.

3.	Play Equipment

Damaged item removed from Ridge Park in Edgewater.  Replacement items on order.

4.	Weed Control - Council Unit

Maintenance spraying undertaken throughout Girrawheen, Marangaroo, Koondoola and Alexander Heights.  Surrounds to trees, signs, bollards, buildings and sumps on POS.

General Maintenance

1.	Water Trucks

Standard summer watering programme has commenced due to lack of rain.  Clean and hose down of all cricket match wickets for commencement of summer sports programme.

2.	Reticulation

Summer programme has commenced.  Problems experienced at:-

Hudson Park - electrical failure and pump is out for repairs;

Blackmore Park - electrical failure and pump is out for repairs;

Calthorpe Park - electrical failure and pump is out for repairs;

Luisini Park - minor controller failure and system off for three days;

Timberlane Park - minor controller failure and system off for three days.

3.	Tree Pruning

Normal works in progress.  Currently in Wanneroo and Padbury.

4.	Mowing

Spring mowing programme in progress.  Grass growth is rapid due to weather conditions.  Two tractors slashing road verges and firebreaks.  Park mowing is as per schedule.

Corner verge mowing requests by residents are being listed and assessed to determine justification.  Justified areas will be attended to in mid November 1997 prior to closure of burning season.

Capital Works

1.	Oldham Park - Oval Development

Installation of access paths from Anchors Way and Chrisp Place completed.

Top dressing of oval extension area completed.

Installation of car park is programmed for commencement in late November 1997.

2.	Hillarys Park

Upgrading of inground reticulation system - works in progress, with completion programmed for 10 November 1997.

3.	Playground Equipment Upgrade

Playground equipment upgrade undertaken at:-

Fairway Park, Connolly			Koondoola Park, Koondoola

Cabrini Park, Marangaroo		Alexander Heights, Alexander Heights

Marri Park, Duncraig			Beaumont Park, Greenwood

Gradient Park, Beldon			Aristride Park, Kallaroo

4.	Neil Hawkins Park

Upgrade of car park and Public Open Space facilities.

Works in Progress

1.	Koondoola Regional Bushland

Installation of access tracks in progress.  This project has been listed as a finalist for the Greening Australia Awards.

2.	Yanchep Surf Club

Improve surrounds to building and pedestrian access through Public Open Space.

Access pathway connecting surf club surf tower, Public Open Space foreshore and car park completed.  This pathway links with a picnic shelter which is suitable for wheelchair access.

3.	Wanneroo Townsite Redevelopment

Upgrading of pathways.

Brickpaving works are in progress, estimated completion mid November 1997.

4.	Korella Park - Oval Development

Provision of car park, toilets, double practice wickets, play equipment are completed.

Oval floodlights will be installed by late December 1997.

5.	Iluka POS - Beaumaris Sports Club Project

Developer co-ordinated earthworks are complete.

Installation of inground reticulation is in progress.

Construction of two bowling greens has been awarded, with initial works to commence mid November 1997.  Construction by B Goddard - $49,870.

Council and Beaumaris Land Sales to provide specific soils to site.

RECOMMENDATION

THAT the information submitted relating to Monthly Report ending October 1997 - Parks Landscaping Services, be noted.

DC:KL

/tmp/in/input.doc

BUSINESS OUTSTANDING FROM PREVIOUS

MEETINGS OF TECHNICAL SERVICES COMMITTEE

STRATEGIC PLANNING

# DEVELOPMENT PLANNING

PADBURY HALL:  ENVIRONMENTAL NOISE - ex TS217-07/95

“requires a report on the viability of removing the curfew on Hall use be submitted as soon as possible after the function approved by (d) above.”

A suitable function has not been booked that will enable the curfew removal viability to be accessed.  A report will be submitted in due course.

ESTIMATED REPORT COMPLETION DATE:  Dependant upon suitable function being booked at Padbury Hall.

SECURITY FENCING AROUND PADBURY COMMUNITY HALL - JASON PLACE/CALEY ROAD, PADBURY - ex TP97-04/96

“the 64-signature petition in relation to the increased  security fencing around the Padbury Community Hall in Padbury be received and referred to the Engineering Department for a report to Council.”

ESTIMATED REPORT COMPLETION DATE:  This report is delayed pending resolution to close the pedestrian accessway.

INSTALLATION OF RESIDUAL CURRENT DEVICES (RCD’S) IN ALL WORK PLACES WITHIN COUNCIL FACILITIES - ex TS258-08/97

“that Council defers consideration of including funds in the 1997/98 budget for the supply and installation of residual current devices in Council owned and managed facilities pending further information being submitted regarding the proposed draft regulations and the proposed announcement by the Minister.”

ESTIMATED REPORT COMPLETION DATE:  November/December 1997 and is subject to an announcement by Worksafe detailing the amended legislation.

TECHNICAL SERVICES

# technical services administration

REMOVAL OF GRAFFITI - FENCES ABUTTING RESERVES, PUBLIC AREAS AND WALKWAYS - ex TS89-03/97

REPORT TS309-11/97 REFERS

# ENGINEERING CONSTRUCTION & MAINTENANCE

PETITION REQUESTING THE REMOVAL OF GROYNE AT CLUB CAPRICORN - ex C342-09/97

“that the petition from Iain MacLean, MLA on behalf of residents of the City of Wanneroo requesting removal of the groyne at Club Capricorn be received and referred to Technical Services for a report to the Technical Services Committee.”

This petition was considered as part of Report TS296-10/97 Yanchep Lagoon Sand Accretion and may therefore be removed from the Agenda.

# BUILDING & FLEET MAINTENANCE SERVICES

WHITFORD SENIOR CITIZENS CENTRE - FLOOR CONDITION - ex TS291-10/97

requests a further report in February 1998 after the floor has been in use for a further three (3) months.

ESTIMATED REPORT COMPLETION DATE:  February 1998

# INFRASTRUCTURE DESIGN

PETITION REQUESTING REVIEW OF TRAFFIC/PARKING SITUATION, QUINNS ROCKS PRIMARY SCHOOL - ex Council Meeting - 22.10.97

“this petition will be referred to Technical Services for a report to Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:   December 1997

TRAFFIC CALMING MEASURES - TWO ROCKS ROAD AND BRAZIER ROAD, YANCHEP LAGOON - ex DP250-10/97

“that a report be submitted to Technical Services Committee in relation to implementing traffic calming measures at the ungazetted section of road in the Yanchep Lagoon area around Two Rocks Road and Brazier Road.”

ESTIMATED REPORT COMPLETION DATE:  March 1998

REQUEST FOR FOOTPATH - MARMION AVENUE TO BURNS BEACH ROAD - ex TS300-10/97

“a report be submitted to the Technical Services Committee on the feasibility of installing a limestone path between Marmion Avenue and Burns Beach Road.”

ESTIMATED REPORT COMPLETION DATE:  December 1997

PARKING PROHIBITIONS - HOCKING PARADE, SORRENTO - ex TS271-10/96

“reviews the parking prohibitions, parent parking and traffic flow on Hocking Parade following the completion of the internal road works by the Sacred Heart College.”

The Sacred Heart College Principal has advised that construction of the internal road works and parking facilities will be completed within 18 months.

ESTIMATED REPORT COMPLETION DATE:  February 1998

VERGE TREATMENT FOR JOLSTRA CRESCENT JOONDALUP PRIMARY SCHOOL - ex TS237-08/97

requests a further report on the overall parking strategy for the Joondalup Primary School.

Awaiting response from P & C regarding draft Parking Strategy.

ESTIMATED REPORT COMPLETION DATE:  December 1997

TRAFFIC CALMING - BRAZIER ROAD/LAGOON FORESHORE ACCESS, YANCHEP  - ex TS270-09/97

“defers consideration of a traffic calming proposal for Brazier Road and the ungazetted road (‘Lagoon Foreshore access’) in Yanchep pending the finalisation of the Foreshore Management Plan for Yanchep - Two Rocks.”

ESTIMATED REPORT COMPLETION DATE: March 1998

PARKING SITUATION - WARWICK TRANSPORT LICENSING CENTRE - ex TS287-10/97

consideration of additional parking at the Warwick Transport Licensing Centre be deferred pending further investigation into parking options for this Centre.

ESTIMATED REPORT COMPLETION DATE:  February 1998

# PARKS LANDSCAPING SERVICES

LANDSCAPING - ex TS70-03/96

“a report be submitted to Council on costing and different ways of landscaping in specified areas.”

This matter is currently being investigated;  a report will be submitted in due course.

ESTIMATED REPORT COMPLETION DATE:  February 1998

HEPBURN HEIGHTS ESTATE, PADBURY - ex TS168-05/97

(a)	Council defers consideration of the deterioration of the entry statement in Walter Padbury Boulevard pending further negotiations with the Residents Action Group, Ward Councillors and the Acting City Parks Manager;

(b)	a further report be submitted to the Technical Services Committee.

ESTIMATED REPORT COMPLETION DATE:  Meeting with residents was held; awaiting ratepayer response.

PETITION REQUESTING LIGHTING IN TOM WALKER PARK, SORRENTO - ex TS254-08/97

“that Council defers consideration of the installation of park lighting within Tom Walker Park pending further information on lighting at this park being submitted to the Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  December 1997

NORTHERN DISTRICTS JUNIOR FOOTBALL CLUB INC REQUEST FOR ADDITIONAL FLOODLIGHTS - PENISTONE PARK, GREENWOOD - ex TS279-09/97

“defers consideration of the request from the Northern Districts Junior Football Club Inc for Council’s support in providing additional floodlights for Penistone Park in Greenwood on a “dollar for dollar” basis.”

ESTIMATED REPORT COMPLETION DATE:  December 1997

PETITION REQUESTING ALLOCATION OF PLAYGROUND EQUIPMENT, PARK - BRAZIER RISE, PADBURY - ex Council Meeting - 22.10.97

REPORT TS311-11/97 REFERS

CHEMICAL FREE WEED CONTROL - ex C370-10/97

“that a report be submitted to Technical Services Committee on the possibility of Council implementing chemical free weed control systems wherever possible.”

ESTIMATED REPORT COMPLETION DATE: December 1997

PETITION REQUESTING THE INSTALLATION OF LIGHTING AT PLUMDALE PARK, PARKWOOD AVENUE, WOODVALE - ex C344-09/97

“that the petition from Woodvale residents requesting the installation of lighting at Plumdale Park, Parkwood Avenue, Woodvale be received and referred to Technical Services for a report to Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  December 1997

CONSTRUCTION OF SIGNS - BREEN PLACE AND RENOU STREET, PADBURY - ex DP249-10/97

“that a report be submitted to Technical Services Committee with regard to displaying appropriate warning signs at the end of Breen Place and Renou Street, Padbury.”

ESTIMATED REPORT COMPLETION DATE:  December 1997

PETITION REQUESTING THE PROVISION OF BICYCLE JUMPS AT POYNTER PARK, DUNCRAIG - ex Council Meeting - 22.10.97

“this petition will be referred to Parks and Landscaping Services for a report to Technical Services Committee.”

REPORT TS312-11/97 REFERS