CITY  OF  WANNEROO

MINUTES OF TECHNICAL SERVICES

COMMITTEE MEETING HELD ON 20 JANUARY 1998

# INDEX

Item		Subject		  						Page No

_____________________________________

ATTENDANCES

APOLOGIES AND LEAVE OF ABSENCE

PUBLIC QUESTION TIME

DECLARATIONS OF FINANCIAL INTEREST

CONFIRMATION OF MINUTES

MINUTES OF TECHNICAL SERVICES COMMITTEE MEETING HELD ON 16 DECEMBER 1997

PETITIONS AND DEPUTATIONS

REPORTS

TS01-01/98  TENDER 082-97/98, SUPPLY OF FRONT LOADER REFUSE BINS - [508-2, 208-082-97/98]

TS02-01/98 TENDER NUMBER 058-97/98 - HIRE OF EXCAVATORS AND ROCKBREAKERS - [208-6]

TS03-01/98  REMOVAL OF GRAFFITI - [210-7]

TS04-01/98 FUNDING REQUEST - PROPOSED MODIFICATIONS TO GRAND BOULEVARD AND REID PROMENADE INTERSECTION - JOONDALUP CITY CENTRE - [510-3303]

TS05-01/98  PARKING PROHIBITIONS - CARRIPAN ROAD, LANDSDALE - [510-1657]

TS06-01/98 VERGE PARKING PROHIBITION - MOOLANDA CHILD CARE CENTRE, BARGATE WAY, KINGSLEY - [510-1931, 510-1156]

TS07-01/98 	WASTE MINIMISATION STRATEGY AND CHANGES TO RECYCLING PROGRAMME - [508-4]

TS08-01/98  TECHNICAL SERVICES CURRENT WORKS - [220-0]

TS09-01/98 MONTHLY REPORT DECEMBER 1997 PARKS LANDSCAPING SERVICES - [250-0]

TS10-01/98 FINNEY PARK MARMION PETITION - FIRE HAZARD AND CONDITION OF PARK - [06127 (738179)]

TS11-01/98  PERIDOT PARK NEERABUP DEVELOPMENT - [061-488]

TS12-01/98 YANCHEP SPORTS CLUB - PROPOSED MINOR BUILDING ADDITIONS - [323-03-1, 0454/1/81]

TS13-01/98 WOODVALE COMMUNITY CARE CENTRE - PROPOSED NEW FACILITY - [890-11]

OUTSTANDING BUSINESS FROM PERVIOUS MEETINGS

MOTIONS FOR FURTHER ACTION

GENERAL BUSINESS

DATE OF NEXT MEETING

CLOSURE

CITY OF WANNEROO

MINUTES OF TECHNICAL SERVICES COMMITTEE MEETING HELD IN CONFERENCE ROOM NO 1, JOONDALUP CIVIC CENTRE, BOAS AVENUE, JOONDALUP ON TUESDAY, 20 JANUARY 1998

ATTENDANCES

Commissioners:

Cmr H Morgan AM - Chairman

Cmr C Ansell

Cmr R Rowell - from 1402 hrs

Cmr W Buckley

Cmr M Clark-Murphy

Officers:

Chief Executive Officer:	L O DELAHAUNTY - from 1420  hrs

Director, Technical Services:		R McNALLY

Director, Strategic Planning:		R G FISCHER

Manager, Environmental Waste Services:	R ELLIOTT  from 1417 hrs.

Committee Clerk:	J AUSTIN

APOLOGIES AND LEAVE OF ABSENCE

Nil

PUBLIC/PRESS ATTENDANCE

There were  6  members of the Public and 1 member of the Press in attendance.

The Chairman declared the meeting open at  1400 hrs.

PUBLIC QUESTION TIME

Mr Vic Harman, Ocean Reef:

Re:  Item TS03-01/98 - Removal of Graffiti:

Q1	Is the equipment listed in the Report similar to that used at the City of Stirling; is there a necessity for a 4 wheel drive? Is there a need for a vehicle and a trailer, as the use of a van would be more practical?

A1	Response by Cmr Morgan:  I understand the programme is based on that used by the City of Stirling.

Response by Director, Technical Services:  The 4 wheel drive is the maximum vehicle required but this is subject to negotiation with the City of Stirling and the Graffiti Taskforce, in order to reach an idea of requirements.

Q2	The report states that property owners’ permission is required for the removal of graffiti.  In some cases owners are not aware of the existence of graffiti on fences and along accessways.  Could a Local Law be issued which covers this matter, so that permission is not needed, and thus allow graffiti to be removed without undue delay?

A2	Response by Director, Technical Services:  Fences are private property and cannot be touched by Council without owners’ approval.

Q3	Re:  TS04-01/98 - Modifications to Grand Boulevard:  Has Council any reports of incidents at the intersection of Grand Boulevard and Boas Avenue, as it is very difficult to cross this intersection or to make a right turn.  I would like Commissioners to ask for a report on peak time traffic  with a view to a painted roundabout being placed within this intersection

A3	Response by Cmr Morgan:  This matter will be investigated.

Cmr Rowell entered the Room at 1402 hrs.

Mrs A Hine, Wanneroo:

Mrs Hine queried the process for presentation of Citizen of the Year Awards  and asked  whether Council could give a message to those persons shortlisted advising of the winner.

Commissioners advised Mrs Hine that the awards, which  were established under the auspices of the Australia Day Council,  will be presented at the Australia Day ceremony at Mawson Park in accordance with the established procedure.

Mrs Hine asked when sound equipment would be installed in Conference Room 1, to which Cmr Ansell replied that no plans had been made in this regard.

DECLARATIONS OF FINANCIAL INTEREST

Nil

CONFIRMATION OF MINUTES

MINUTES OF TECHNICAL SERVICES COMMITTEE MEETING HELD ON 16 DECEMBER 1997

MOVED Cmr Rowell, SECONDED Cmr Ansell that the Minutes of the Technical Services Committee Meeting held on 16 December 1997, be confirmed as a true and correct record.

The Motion was Put and								CARRIED

PETITIONS AND DEPUTATIONS

Nil

TS01-01/98		TENDER 082-97/98, SUPPLY OF FRONT LOADER REFUSE BINS - [508-2, 208-082-97/98]

Tenders were called for the supply of metal refuse bins for the commercial service for a 12 month period with a 12 month option.  The lowest tender was from Waste Master which has been a reliable supplier in the past and is recommended for this contract.

MOVED Cmr  Buckley, SECONDED Cmr Ansell that the Joint Commissioners:

1	accept the tender from Waste Master for Tender Number 082-97/98 - Supply of Front Loader Refuse Bins in accordance with the submitted tender schedule;

2	agree to the signing of the contract documents.

Discussion ensued.

The Motion was Put and								CARRIED

TS02-01/98		TENDER NUMBER 058-97/98 - HIRE OF EXCAVATORS AND ROCKBREAKERS - [208-6]

In order for the City of meet its annual works programme commitments, it is necessary to hire plant to supplement the resources within the existing day labour workforce.  In August 1997, Tender Number 015-97/98 was called for a comprehensive range of hire plant.  Tenderers were engaged for all items of plant except excavators, which were re-advertised since no compliant bid was received.  The tender period for the re-advertised hire of excavators closed on 1 December 1997.  Evaluation of the tenders is complete and the recommendations are now available for the Joint Commissioners’ consideration.

MOVED Cmr  Clark-Murphy, SECONDED Cmr Ansell that the Joint Commissioners:

1	accept Tender Number 058-97/98 for the hire of excavators and hydraulic hammers as listed below and as detailed on Attachment 2 to Report No TS02-01/98

Item No 1	:	Alvito Pty Limited

Item No 2	:	Alvito Pty Limited

Item No 3	:	Alvito Pty Limited

Item No 4	:	Executive Plant Hire

Item No 5	:	Alvito Pty Limited (Rubber Tyred Machine)

Kalcon Hire 	         (Tracked Machine)

Item No 6	:	Kalcon Hire

Item No 7	:	Mayday Earthmoving

Item No 8	:	Kalcon Hire

Item No 9	:	Dalco Earthmoving

Item No 10	:	Kalcon Hire

Item No 11	:	Kalcon Hire

Item No 12	:	Candy Constructions Pty Limited

Item No 13	:	Kalcon Hire Pty Limited

Item No 14	:	Excavator & Rockbreaker Hire Australia

2	endorse the signing of the contract documents.

Discussion ensued.

The Motion was Put and								CARRIED

Manager, Environmental Waste Services entered the Room at 1417 hrs.

TS03-01/98		REMOVAL OF GRAFFITI - [210-7]

Graffiti vandals are now targeting private and commercial face brick structures because the graffiti lasts longer as there is some reluctance from property owners to remove it particularly where it forms part of an estate wall.  The Graffiti Program and the City of Stirling have recently joined forces for the removal of graffiti from fences and walls abutting public open space and private property.

Council will therefore need to give consideration as to whether it will agree to participate in the removal of graffiti from fences abutting roads, pedestrian accessways and public recreation areas.  If Council agrees then the Director of Technical Services should be authorised to negotiate with the Graffiti Program with the view to joining forces with them and the City of Stirling  to implement a twelve month pilot scheme.

It is recommended that Council authorises the Director of Technical Services to negotiate with the Graffiti Program with the view to entering into a joint venture to implement a pilot scheme to remove graffiti from fences abutting roads, pedestrian accessways and public recreation areas.  It is also recommended that Council establishes a Working Group to investigate and report on future strategies to reduce the incidence of graffiti within Council's District.

MOVED Cmr  Buckley, SECONDED Cmr Clark-Murphy that the Joint Commissioners:

1	agree, in principle, to participate in the removal of graffiti from private fences and walls abutting roads, pedestrian accessways and parks;

2	authorise the Director of Technical Services to negotiate with the Graffiti Program on a cost sharing basis with regard to implementing a pilot scheme for the removal of graffiti from fences and walls abutting roads pedestrian accessways and parks and to submit a report on the outcome of the negotiations to the Technical Services Committee;

3	establish an internal Task Force to investigate and report on initiatives and future strategies to reduce the incidence of graffiti within the Council’s District;

4	advise the Chairman of the Graffiti Program Steering Committee of their decision.

Discussion ensued.  Cmr Rowell  advised that his previous Council, the Town of Cottesloe,  published photographs of Graffiti “tags” in the local newspaper, with a reward offered for information leading to identification of an offender. Cmr Rowell suggested this action could be taken within the City of Wanneroo.  Director, Technical Services advised that the  internal Task Force would give consideration to this suggestion.

The Motion was Put and								CARRIED

TS04-01/98		FUNDING REQUEST - PROPOSED MODIFICATIONS TO GRAND BOULEVARD AND REID PROMENADE INTERSECTION - JOONDALUP CITY CENTRE - [510-3303]

Following requests from both the Joondalup Owners and Traders Association and LandCorp Council, in October 1996, gave conditional temporary approval to intersection modifications at Grand Boulevard and Reid Promenade subject to LandCorp being fully responsible for the funding of the works.  The Association has advised that LandCorp has agreed to fund 50% of the proposed modification works.  Therefore, the Association seeks Council’s favourable consideration to contributing 50% of the funds for the intersection modification costs.

The intersection modifications are not required on traffic grounds and no funds have been allocated in the Budget for these works.  It is considered that this matter needs to be further addressed with LandCorp.

MOVED Cmr  Buckley, SECONDED Cmr Ansell that the Joint Commissioners:

1	reiterate Council’s previous decision to:

“approve, on an initial temporary basis to October 2001, the modification of the existing Reid Promenade and Grand Boulevard intersection to allow right turn in movements to both sides of Reid Promenade, subject to:

(a)	LandCorp being fully responsible for the funding of all the modification works to the satisfaction of the City Engineer;

(b)	LandCorp and the Joondalup Owners and Traders Association entering into a legal agreement acknowledging that the temporary approval may be revoked after five years without claim for compensation on the City;”

2	make representation to LandCorp to fully fund the proposed intersection modifications at Reid Promenade and Grand Boulevard.

The Motion was Put and								CARRIED

TS05-01/98		PARKING PROHIBITIONS - CARRIPAN ROAD, LANDSDALE - [510-1657]

The Kingsway Christian College has requested that the City install parking bans to regulate parking adjacent to the school in Carripan Road.  The proposed parking prohibitions are submitted for consideration.

The Chief Executive Officer entered the Room at 1420 hrs.

MOVED Cmr  Ansell, SECONDED Cmr Buckley that the Joint Commissioners:

1	approve the installation of the ‘NO STANDING ANYTIME CARRIAGEWAY OR VERGE’ signs on the west side of Carripan Road as shown on Attachment 1 to Report No TS05-01/98;

2	approve installation of the ‘NO PARKING 3:00-4:00 PM MONDAY - FRIDAY’ signs on the east side of Carripan Road as shown on Attachment 1 to Report No TS05-01/98;

3	advise the Principal of Kingsway Christian College accordingly.

Discussion ensued.

The Motion was Put and								CARRIED

TS06-01/98		VERGE PARKING PROHIBITION - MOOLANDA CHILD CARE CENTRE, BARGATE WAY, KINGSLEY - [510-1931, 510-1156]

The Co-ordinator of the Moolanda Child Care Centre has requested that the City install a verge parking ban to prohibit verge parking adjacent to the Centre in Bargate Way, Kingsley.  The proposed verge parking prohibition is submitted for consideration.

MOVED Cmr  Buckley, SECONDED Cmr Clark-Murphy that the Joint Commissioners:

1	approve the extension of the existing ‘NO STANDING ANYTIME CARRIAGEWAY OR VERGE’ signs in Moolanda Boulevard to include the south side of Bargate Way adjacent to the Moolanda Child Care Centre as shown on Attachment 2 to Report No TS06-01/98;

2	advise the Co-Ordinator of the Moolanda Child Care Centre accordingly.

The Motion was Put and								CARRIED

TS07-01/98		WASTE MINIMISATION STRATEGY AND CHANGES TO RECYCLING PROGRAMME - [508-4]

Since the preparation of the original report TS314-11/97 in October 1997, there have been sufficient changes to warrant a review of the recommendations relating to changes in the recycling programme.  The other aspects of the report are still valid and are recommended for adoption.  The report concludes that to allow Council to integrate the recycling with the region’s long term waste disposal strategy it is appropriate to upgrade the existing recycling service to allow time to undertake a trial using 2 part recycling carts and liaise with the Mindarie Regional Council.

MOVED Cmr  Ansell, SECONDED Cmr Buckley that the Joint Commissioners:

1	adopt the Waste Minimisation Strategy as detailed in Attachment 1 to Report No TS07-01/98 and incorporates it into the 1998/99 Corporate Plan for the City of Wanneroo;

2	in accordance with the provisions of Section 6.16 (3) of the Local Government Act 1995 adopt, BY AN ABSOLUTE MAJORITY, the charge of $60 per tonne and $20 per cubic metre for the sale of compost and $10 per cubic metre for the sale of shredded material;

3	authorise, BY AN ABSOLUTE MAJORITY, in accordance with section 6.8 (1) of the Local Government Act 1995, the appointment of a full time Technical Officer on a two year contract in Environmental Waste Services with the cost of $21,000 for the balance of 1997/98 to be funded from the Refuse Disposal Reserve Account;

4	authorise the addition of code 1 and 2 plastics (HDPE, PET) and steel cans to the fortnightly kerbside recycling service with an advertised commencement date of 1 May 1998;

5	authorise, BY AN ABSOLUTE MAJORITY, in accordance with section 6.8 (1) of the Local Government Act 1995, the allocation of $180,000 to account 26875 Furniture and Equipment - major from the Refuse Disposal Reserve Account for the undertaking of suitable modifications to the Badgerup Road Material Recovery Facility to handle code 1 and 2 plastic steel cans and cardboard;

6	authorise, BY AN ABSOLUTE MAJORITY, in accordance with section 6.8 (1) of the Local Government Act 1995, the allocation of $40,000 to account 26850 - Recycling Collection Service and $10,000 to account 26858 - Recycling Materials Sorting from the Refuse Disposal Reserve Account to cover additional operating expenses for the balance of the current financial year;

7	request the Director of Technical Services to expeditiously progress a study on integrating recycling into a long term disposal strategy for the region and the provision of Material Recovery facilities;

8	authorise the preparation of a detailed proposal for a recycling trial using divided recycling carts.  The trial to consider contamination and diversion rates and the level of actual community support for a user pay 240 l cart recycling service.  The trial to be available to all areas in the municipality including rural Yanchep and Two Rocks;

9	authorise the calling of tenders for a recycling collection truck suitable for collecting divided 240 l carts and for divided recycling carts to enable the cost of the proposed trial to be accurately assessed.

Cmr Morgan spoke in support of the Motion.

The Motion was Put and								CARRIED

TS08-01/98		TECHNICAL SERVICES CURRENT WORKS - [220-0]

The Current Works report is valid for works during the period ending December 1997.

MOVED Cmr  Rowell, SECONDED Cmr Buckley that  the information submitted regarding Technical Services Current Works for December 1997,  be noted.

The Motion was Put and								CARRIED

TS09-01/98		MONTHLY REPORT DECEMBER 1997 PARKS LANDSCAPING SERVICES - [250-0]

This report details parks maintenance, play equipment, mowing, tree pruning, construction, reticulation, servicing of bores and pumps and general maintenance carried out during the month of December 1997 by Parks Landscaping Services.

MOVED Cmr  Rowell, SECONDED Cmr Ansell that the information submitted relating to Monthly Report ending October 1997 - Parks Landscaping Services, be noted.

The Motion was Put and								CARRIED

TS10-01/98		FINNEY PARK MARMION PETITION - FIRE HAZARD AND CONDITION OF PARK - [06127 (738179)]

Council has received a petition signed by 20 residents regarding the condition of Finney Park in Marmion.  The residents are concerned following a series of fires in the indigenous vegetation of the possible damage which may occur as a result of fire, or damage to person or property by people using the park for concealment.

It is recommended that indigenous bush islands remain in the park and that areas abutting private property be maintained weed free and clear of under story vegetation.

MOVED Cmr  Rowell, SECONDED Cmr Clark-Murphy that the Joint Commissioners:

1	resolve that Finney Park Marmion be retained as a dry park with indigenous bush islands;

2	require that the area abutting the retirement village be maintained weed free and clear of understory vegetation.

The Motion was Put and								CARRIED

MOVED Cmr  Rowell, SECONDED Cmr Clark-Murphy that the Joint Commissioners advise the petitioners of the reasons for not adopting the requests outlined in the petition dated 15 December 1997.

Discussion ensued.

The Motion was Put and								CARRIED

TS11-01/98		PERIDOT PARK NEERABUP DEVELOPMENT - [061-488]

Homeswest has submitted a proposal to Council for pre-funding the development of the proposed Peridot Park active sports area which abuts the proposed Neerabup Primary School, and at Viridian Park which is a conservation area with a small section of passive park area.

Development of the Public Open Space is considered by Homeswest to be essential for the growth of the community.

This type of agreement has been approved previously by Council to encourage Public Open Space development in conjunction with the developer during suburb development. The proposal requires Council to repay the capital cost in mid 1999 and is conditionally supported as a priority consideration for inclusion in the 1998/99 Capital Works Budget.

MOVED Cmr  Rowell, SECONDED Cmr Ansell that the Joint Commissioners:

1	accept the proposal as submitted by Homeswest for pre-funding of capital works associated with Peridot Park and Viridian Park in Neerabup, subject to the following:

(a)	Homeswest agrees to fund all maintenance works for a period of two years;

(b)	this two year maintenance period to commence from the date of completion of grass planting to the oval and surrounds;

2	BY AN ABSOLUTE MAJORITY, in accordance with the provisions of 56.8(1) of the Local Government Act 1995, amend the 1997/98 Budget to reflect the revenues and expenditures of $233,500 in Report No. TS11-01/98;

3	make provision in the 1998/99 Budget to refund the amount of $233,500 to Homeswest.

Cmr Morgan spoke in support of the Motion.

The Motion was Put and								CARRIED

TS12-01/98		YANCHEP SPORTS CLUB - PROPOSED MINOR BUILDING ADDITIONS - [323-03-1, 0454/1/81]

The Yanchep Sports Club (Inc) is proposing to undertake a series of minor building improvements and seeks under the terms of the lease Council's endorsement for this course of action.

Correction

Reference to  “Bochi” in Report TS12-01/98 be amended to read “Bocce”.

MOVED Cmr  Buckley, SECONDED Cmr Clark-Murphy that the Joint Commissioners agree to the construction of the following  facilities on Lot 1 (No 81) Yanchep Beach Road, Yanchep as requested by the Yanchep Sports Club (Inc):

1	the establishment of two Bochi courts;

2	an entrance patio to the eastern side of the existing clubhouse;

3	an entrance gateway north of green “A”;

4	four pipe shade structures to the east side of the two Bochi courts.

Subject to :

1	the Yanchep Sports Club (inc.) funding the costs for all the works;

2	the Bochi courts being constructed to the required standards and to the satisfaction of the Parks Landscaping Services Manager;

3	the obtaining of planning and building licence approvals.

The Motion was Put and								CARRIED

TS13-01/98		WOODVALE COMMUNITY CARE CENTRE - PROPOSED NEW FACILITY - [890-11]

Plans for the Woodvale Community Care Centre have been developed with the Welfare Services Manager and the placement of the centre agreed to by all other stake holders.  The Centre will provide facilities for the frail, aged and disabled. Approval is now sought to proceed with documentation and calling of tenders for this new facility.

MOVED Cmr  Ansell, SECONDED Cmr Buckley that the Joint Commissioners:

1	authorise the documentation for the new Woodvale Community Care Centre to be located adjoining the Woodvale Library on lot 3 Trappers Drive, Woodvale;

2	agree to advertising the work for tender submissions;

3	authorise, BY AN ABSOLUTE MAJORITY, in accordance with the provisions of Section 6.8(1) of the Local Government Act 1995 the reallocation of $100,000 from account number 40375 - Tamala Park/Clarkson Library.

The Motion was Put and								CARRIED

BUSINESS OUTSTANDING FROM PREVIOUS

MEETINGS OF TECHNICAL SERVICES COMMITTEE

STRATEGIC PLANNING

# DEVELOPMENT PLANNING

PADBURY HALL:  ENVIRONMENTAL NOISE - ex TS217-07/95

“requires a report on the viability of removing the curfew on Hall use be submitted as soon as possible after the function approved by (d) above.”

A suitable function has not been booked that will enable the curfew removal viability to be accessed.  A report will be submitted in due course.

ESTIMATED REPORT COMPLETION DATE:  Dependant upon suitable function being booked at Padbury Hall.

SECURITY FENCING AROUND PADBURY COMMUNITY HALL - JASON PLACE/CALEY ROAD, PADBURY - ex TP97-04/96

“the 64-signature petition in relation to the increased  security fencing around the Padbury Community Hall in Padbury be received and referred to the Engineering Department for a report to Council.”

ESTIMATED REPORT COMPLETION DATE:  This report is delayed pending resolution to close the pedestrian accessway.

TECHNICAL SERVICES

# BUILDING & FLEET MAINTENANCE SERVICES

WHITFORD SENIOR CITIZENS CENTRE - FLOOR CONDITION - ex TS291-10/97

”requests a further report in February 1998 after the floor has been in use for a further three (3) months. ”

ESTIMATED REPORT COMPLETION DATE:  February 1998

CONVERSION OF COUNCIL FLEET TO NATURAL GAS - ex C3334-08/97

“that a report be submitted to Technical Services Committee on the conversion of Council’s passenger fleet to gas powered vehicles.

ESTIMATED REPORT COMPLETION DATE:  February 1998

PROPOSED AMENDMENT NO 791 TO TOWN PLANNING SCHEME NO 1 - REMOVAL OF GRAFFITI - ex DP276-11/97

“further investigate alternative means to address the community graffiti problem in liaison with agencies including the State Government Graffiti Programme and the Western Australian Municipal Association.”

ESTIMATED REPORT COMPLETION DATE:  The Joint Commissioners will be further advised following liaison with Western Australian Municipal Association and the relevant agencies.

REMOVAL OF GRAFFITI - ex TS320-12/97

REPORT TS03-01/98 REFERS

# INFRASTRUCTURE DESIGN

PETITION REQUESTING REVIEW OF TRAFFIC/PARKING SITUATION, QUINNS ROCKS PRIMARY SCHOOL - ex Council Meeting - 22.10.97

“this petition will be referred to Technical Services for a report to Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  Report being prepared by Director Strategic Planning

REQUEST FOR FOOTPATH - MARMION AVENUE TO BURNS BEACH ROAD - ex TS300-10/97

“a report be submitted to the Technical Services Committee on the feasibility of installing a limestone path between Marmion Avenue and Burns Beach Road.”

ESTIMATED REPORT COMPLETION DATE:  February 1998

PARKING PROHIBITIONS - HOCKING PARADE, SORRENTO - ex TS271-10/96

“reviews the parking prohibitions, parent parking and traffic flow on Hocking Parade following the completion of the internal road works by the Sacred Heart College.”

The Sacred Heart College Principal has advised that construction of the internal road works and parking facilities will be completed within 18 months.

ESTIMATED REPORT COMPLETION DATE:  February 1998

VERGE TREATMENT FOR JOLSTRA CRESCENT JOONDALUP PRIMARY SCHOOL - ex TS237-08/97

“requests a further report on the overall parking strategy for the Joondalup Primary School.”

Awaiting response from P & C regarding draft Parking Strategy.

ESTIMATED REPORT COMPLETION DATE:  February 1998

TRAFFIC CALMING - BRAZIER ROAD/LAGOON FORESHORE ACCESS, YANCHEP  - ex TS270-09/97

“defers consideration of a traffic calming proposal for Brazier Road and the ungazetted road (‘Lagoon Foreshore access’) in Yanchep pending the finalisation of the Foreshore Management Plan for Yanchep - Two Rocks.”

ESTIMATED REPORT COMPLETION DATE: March 1998

TRAFFIC CALMING MEASURES - TWO ROCKS ROAD AND BRAZIER ROAD, YANCHEP LAGOON - ex DP250-10/97

“that a report be submitted to Technical Services Committee in relation to implementing traffic calming measures at the ungazetted section of road in the Yanchep Lagoon area around Two Rocks Road and Brazier Road.”

ESTIMATED REPORT COMPLETION DATE:  March 1998

PARKING SITUATION - WARWICK TRANSPORT LICENSING CENTRE - ex TS287-10/97

”consideration of additional parking at the Warwick Transport Licensing Centre be deferred pending further investigation into parking options for this Centre. ”

ESTIMATED REPORT COMPLETION DATE:  This matter has been referred to Approvals Section for investigation of the on-site parking. - February 1998

PETITION EXPRESSING CONCERN AT TRAFFIC PROBLEMS, CAMBERWARRA PRIMARY SCHOOL, CRAIGIE (from meeting of Joint Commissioners - 26.11.97)

“this petition will be referred to Technical Services for a report to Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  February 1998

PETITION EXPRESSING CONCERN IN RELATION TO TRAFFIC PROBLEMS - HAWKER AVENUE, WARWICK - ex C379-12/97

“This petition will be referred to Technical Services for a report to Technical Services Committee. ”

ESTIMATED REPORT COMPLETION DATE:  March 1998

ENVIRONMENTAL WASTE SERVICES

WASTE MINIMISATION STRATEGY AND CHANGES TO RECYCLING PROGRAMME - ex TS323-12/97

REPORT TS07-01/98 REFERS

# PARKS LANDSCAPING SERVICES

MEDIAN AND ROAD RESERVE LANDSCAPING - ex P11-02/97

“authorises review of the existing median strips and verge landscaping policy”

ESTIMATED REPORT COMPLETION DATE:  A report will be submitted for February 1998 Technical Services Committee Meeting.

LANDSCAPING - ex TS70-03/96

“a report be submitted to Council on costing and different ways of landscaping in specified areas.”

ESTIMATED REPORT COMPLETION DATE:  February 1998

HEPBURN HEIGHTS ESTATE, PADBURY - ex TS168-05/97

”Council defers consideration of the deterioration of the entry statement in Walter Padbury Boulevard pending further negotiations with the Residents Action Group, Ward Councillors and the Acting City Parks Manager;

a further report be submitted to the Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  Meeting with residents was held; awaiting ratepayer response.

PETITION REQUESTING LIGHTING IN TOM WALKER PARK, SORRENTO - ex TS254-08/97

“that Council defers consideration of the installation of park lighting within Tom Walker Park pending further information on lighting at this park being submitted to the Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  February 1998

NORTHERN DISTRICTS JUNIOR FOOTBALL CLUB INC REQUEST FOR ADDITIONAL FLOODLIGHTS - PENISTONE PARK, GREENWOOD - ex TS279-09/97

“defers consideration of the request from the Northern Districts Junior Football Club Inc for Council’s support in providing additional floodlights for Penistone Park in Greenwood on a “dollar for dollar” basis.”

ESTIMATED REPORT COMPLETION DATE:  February 1998

PETITION REQUESTING THE INSTALLATION OF LIGHTING AT PLUMDALE PARK, PARKWOOD AVENUE, WOODVALE - ex C344-09/97

“that the petition from Woodvale residents requesting the installation of lighting at Plumdale Park, Parkwood Avenue, Woodvale be received and referred to Technical Services for a report to Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  February 1998

CHEMICAL FREE WEED CONTROL - ex TS327-12/97

“the submission of a further report to the March 1998 meeting of Technical Services Committee.”

ESTIMATED REPORT COMPLETION DATE:  March 1998

MOTIONS FOR FURTHER ACTION

Nil

GENERAL BUSINESS

Nil

DATE OF NEXT MEETING

The next meeting of the Technical Services Committee has been scheduled for 2.00 pm on Tuesday, 17 February 1998.

CLOSURE

There being no further business, the Chairman declared the Meeting closed at 1430 hrs, the following Commissioners being present at that time:

COMMISSIONERS:		MORGAN

ANSELL

ROWELL

BUCKLEY

CLARK-MURPHY

INFORMAL DISCUSSIONS

TIMETABLE OF COMMITTEE MEETING

Cmr Rowell asked whether it would be appropriate to give consideration to altering the timetable of Committee meetings, to assist attendance by members of the public.

Commissioners sought the views of members of the public present.  Cmr Ansell believed it appropriate that this situation be reviewed at the end of February 1998.

FINNEY PARK, MARMION - [[06127]

Mr Jack Shaw of Parnell Avenue, Marmion and Mr John Fussell of Finney Crescent, Marmion  addressed the Commissioners in relation to Finney Park, Marmion and reiterated the concerns addressed in the petition presented by Mr Colin Langman, as attached to Item TS10-01/98.

Cmr Morgan advised that this issue would be further investigated and requested the Director Technical Services to submit a report in this regard.